HALEELO TOWER

Platform Implementation Plan

Version 3.0  |  June 2026

Confidential — Build Specification for Claude Code CLI

| Client | Haleelo Tower — Mogadishu, Somalia |
| --- | --- |
| Platform | Custom-built Web Platform (replaces ODOO) |
| Discovery Rounds | 3 rounds — 75 confirmed requirements |
| Finance Officer Review | June 2026 |
| Accountant Review | June 2026 |
| Currency | USD only |
| Language | English only |
| Hosting | Client VPS (Ubuntu 22.04) |

SECTION 1 — EXECUTIVE SUMMARY

Haleelo Tower is replacing ODOO with a purpose-built, multi-tenant commercial building management platform. This v3.0 specification is the final confirmed build document incorporating three rounds of client discovery (75 confirmed requirements), the Finance Officer questionnaire (June 2026), and the Accountant review session (June 2026).

Platform Purpose

The platform manages every operational aspect of Haleelo Tower — a multi-floor commercial building in Mogadishu, Somalia — including conference hall booking, long-term office and educational space leasing, full double-entry accounting, HR and payroll, tenant communications, and a public-facing marketing website.

Key Changes from v1.1

Conference hall booking now follows a 4-step approval chain: Client submits → Operations/Admin creates → Admin approves → Finance (Accountant) gives final approval

Full professional accounting module aligned with double-entry accounting standards (chart of accounts, journal entries, trial balance, P&L, balance sheet)

Catering packages (Silver / Gold / Platinum) with separate DJ and Cameraman add-on pricing

Product management system for all building offerings (spaces, services, add-ons)

5 separate operating accounts tracked: Edahab×2 (conference halls & office rentals), ZAAD×2 (conference halls & office rentals), Darasalam Bank

Bill code + account code system for every financial transaction

Electricity meter-to-invoice management with rate history

Vendor purchase orders and bills module

Email provider changed to Resend API (resend/resend-php on Laravel)

Brand identity: Poppins typeface, #1B2D4F navy + #C9A052 gold color palette

Late payment penalties and bank reconciliation tool moved to Future Phase per client instruction

Subdomains

| Subdomain | Purpose | Access | Notes |
| --- | --- | --- | --- |
| halelotower.so | Public Website | Next.js 14, publicly accessible, no login required |  |
| portal.halelotower.so | Tenant Portal | Next.js 14, authenticated tenants only |  |
| admin.halelotower.so | Admin Dashboard | Next.js 14, internal staff only, RBAC |  |
| api.halelotower.so | Laravel REST API | Backend, not publicly browseable |  |

Platform Users

| Role / User Type | Count | Scope |
| --- | --- | --- |
| Super Admin | 1 | Full system access, settings, audit logs, user management |
| Admin | 1 | Day-to-day operations, first approver on conference bookings, tenant management |
| Operations | 2 | Booking intake, tenant onboarding, invoice generation |
| Finance | 1 | All financial operations, final approver on conference bookings |
| Long-Term Tenant | Varies | Tenant portal access — invoices, documents, maintenance |
| General Public | Unlimited | Public website only — no account required |

SECTION 2 — BUILDING & SPACE OVERVIEW

Haleelo Tower is a multi-floor commercial building located in Mogadishu, Somalia. The building offers three categories of rentable space: educational facilities, private offices, and conference/event halls.

Floor Layout

| Floor | Space Type | Details |
| --- | --- | --- |
| Basement | Educational Facility | Entire floor leased to one university tenant. Furnished with projectors, whiteboards, lab equipment. Billed per semester. |
| Ground Floor | Offices (×10) | Ten individual rentable office rooms. Each independently bookable. Billed monthly. |
| 1st Floor | Offices (×3) + Hall A | Three private offices + Hall A (50-seat conference hall). Hall A bookable per session or custom duration. |
| 2nd Floor | Offices (×2) + Hall B | Two private offices + Hall B (100-seat conference hall). Hall B bookable per session or custom duration. |
| 3rd Floor | Hall C (Main Hall) | Hall C — the primary event space with 500-seat capacity. Used for large corporate events, conferences, ceremonies. |

Conference Hall Session Windows

All three conference halls (A, B, C) share the same standard session time structure. Session times are configurable in System Settings.

| Session | Start | End | Notes |
| --- | --- | --- | --- |
| Morning | 08:00 | 13:00 | 5 hours |
| Afternoon | 15:00 | 18:30 | 3.5 hours |
| Evening | 19:00 | 23:00 | 4 hours |
| Custom | Configurable | Configurable | Minimum 1 hour, maximum 1 month. Bookable up to 3 months in advance. |

Space Categories

Conference Halls (A, B, C) — Bookable per session (Morning/Afternoon/Evening) or custom duration. Subject to 4-step approval chain. Optional catering packages (Silver/Gold/Platinum), DJ, Cameraman. Priced per session or per hour.

Office Spaces (Ground, 1st, 2nd Floor) — Leased monthly. Tenant onboarding required. KYC and lease document collection. Electricity billed separately via meter readings.

Educational Facility (Basement) — Leased per semester to a single university tenant. Includes furnished space with lab equipment.

SECTION 3 — PLATFORM ARCHITECTURE

The platform is composed of four distinct applications sharing a single PostgreSQL database accessed exclusively through the Laravel REST API. No application other than the Laravel backend ever connects directly to the database.

Application Separation of Concerns

halelotower.so (Public Website)
Next.js 14 App Router. Publicly accessible — no authentication. Serves SEO-optimised marketing pages, space listings, and the booking request form. Static generation with ISR for availability data. Calls the Laravel API only for: booking form submission, availability checks.

portal.halelotower.so (Tenant Portal)
Next.js 14 App Router. Authenticated routes for tenant users only. Tenants log in with email + password (no 2FA). HTTP-only cookie token managed by Laravel Sanctum. Renders invoices, lease documents, maintenance requests, announcements.

admin.halelotower.so (Admin Dashboard)
Next.js 14 App Router. Authenticated routes for internal staff (Super Admin, Admin, Operations, Finance). 2FA required on every login. Role-based middleware on every route — components conditionally rendered based on permissions array returned by /api/auth/me. Full system management UI.

api.halelotower.so (Laravel API)
Laravel 11 REST API. Not publicly accessible as a browseable URL. All business logic lives here. Issues Sanctum SPA tokens. CORS configured to allow only the three subdomain origins. Every route protected by Sanctum + Spatie permission middleware.

Database Schema Overview

All tables use PostgreSQL 16. Money columns are decimal(15,2). Soft deletes (deleted_at) on all core tables except audit_logs, journal_entries, and journal_entry_lines which are immutable. Every table has created_at and updated_at timestamps.

Identity & Access

users — id, name, email, password, role, status, phone, profile_photo_url, 2fa_secret, created_at

roles — id, name, guard_name (Spatie)

permissions — id, name, guard_name (Spatie)

role_user, role_has_permissions, model_has_permissions (Spatie pivot tables)

Building & Products

floors — id, name, level, description

spaces / products — id, name, slug, type, floor_id, capacity, description, amenities (JSON), base_price, price_unit, photos (JSON), status

product_services — id, product_id, service_name, service_type, price, active

catering_packages — id, name, slug, description, base_price, active

catering_package_items — id, package_id, service_name, description

Bookings

bookings — id, booking_code, type, product_id, client fields, session_type, booking_date, start_time, end_time, recurring, recurrence_rule (JSON), catering_package_id, dj_requested, cameraman_requested, pricing fields, status, payment_status, notes, created_by

booking_services — id, booking_id, service_name, price

booking_status_logs — id, booking_id, from_status, to_status, changed_by_user_id, notes, created_at

waiting_list — id, product_id, session_type, booking_date, client_name, client_email, client_phone, created_at

Tenants & Leases

tenants — id, company_name, contact_person_name, email, phone, national_id, type, status, portal_access, portal_password_hash

tenant_documents — id, tenant_id, document_type, file_url, uploaded_at

leases — id, tenant_id, space_id, lease_code, start_date, end_date, monthly_rent, billing_cycle, status, security_deposit_amount, security_deposit_status, contract_file_url

security_deposits — id, lease_id, tenant_id, amount, status, received_date, returned_date, notes

Finance — Invoicing

invoices — id, invoice_code, type, tenant_id, lease_id, booking_id, issue_date, due_date, billing_period, lpo_number, subtotal, total_amount, status, payment_account_id

invoice_line_items — id, invoice_id, description, quantity, unit_price, line_total, account_code_id

payments — id, payment_code, type, invoice_id, vendor_bill_id, amount, payment_date, payment_method, account_id, reference_number

Finance — Vendors & Expenses

vendors — id, name, contact_person, phone, email, category, notes, active

purchase_orders — id, po_code, vendor_id, order_date, expected_delivery_date, status, total_estimated_amount

purchase_order_items — id, po_id, description, quantity, estimated_unit_price, line_total

vendor_bills — id, bill_code, vendor_id, po_id, bill_date, due_date, status, total_amount, expense_account_id, payment_account_id, receipt_file_url

vendor_bill_items — id, bill_id, description, quantity, unit_price, line_total, expense_account_id

expenses — id, expense_code, description, amount, expense_date, expense_account_id, payment_account_id, booking_id, receipt_file_url

Finance — Accounting Engine

accounts — id, chart_of_account_id, name, type, account_identifier, active

account_transactions — id, account_id, type, amount, description, reference_code, journal_entry_id, transaction_date

chart_of_accounts — id, code, name, type, parent_id, description, active

journal_entries — id, journal_code, entry_date, description, reference_code, posted_by_user_id, source

journal_entry_lines — id, journal_entry_id, account_id, type (debit/credit), amount, description

electricity_rates — id, rate_per_kwh, effective_from, effective_to, created_by

electricity_readings — id, electricity_bill_code, tenant_id, space_id, reading_date, billing_period_month, previous_reading, current_reading, kwh_consumed, rate_id, rate_per_kwh (snapshot), total_charge, invoice_id, status

reference_sequences — id, prefix, year, last_sequence

HR & Payroll

employees — id, employee_code, full_name, job_title, department, employment_type, base_salary, daily_rate, start_date, status, contract_file_url

attendance_logs — id, employee_id, month, working_days_in_month, days_worked, days_absent, late_arrivals

leave_requests — id, employee_id, leave_type, start_date, end_date, days_count, status, approved_by

overtime_records — id, employee_id, date, hours, rate_multiplier, total_amount

deductions — id, employee_id, payroll_run_id, type, amount, description

payroll_runs — id, run_code, month, department_filter, total_gross, total_deductions, total_net, status

payslips — id, payslip_code, payroll_run_id, employee_id, gross_pay, overtime_pay, total_deductions, net_pay, pdf_file_url, sent_via_whatsapp, sent_via_email

Operations

maintenance_requests — id, request_code, tenant_id, space_id, category, description, photo_url, status, assigned_to_user_id, notes, resolved_at

announcements — id, subject, body, sent_to, sent_via (JSON), sent_by_user_id, sent_at

tenant_notifications — id, tenant_id, message, type, read, link, created_at

audit_logs — id, user_id, user_name, user_role, action, model_type, model_id, old_values (JSON), new_values (JSON), ip_address, created_at

system_settings — id, key, value, description, updated_by

SECTION 4 — USER ROLES & PERMISSIONS

4.1 Role Definitions

Super Admin — IT / System Administrator (1 person)

Full unrestricted access to all system areas

System settings, chart of accounts, account codes

User management: create, edit, deactivate any account

Audit log access (read-only, cannot delete)

Can reset any user's password

Receives automated monthly financial report

Admin — Building Manager (1 person)

Day-to-day operational management

First approver on conference hall bookings (Admin Pending → Accountant Pending)

Tenant management: onboarding, lease review

Access to most reports (read-only for financial reports)

Broadcast announcements to tenants

Can create/edit products and catering packages

Cannot access payroll or journal entry creation

Receives automated monthly financial report

Operations — Receptionist / Operations Staff (×2)

Booking intake: create bookings on behalf of clients

Tenant onboarding: document collection, data entry

Invoice generation (create invoice records)

No access to financial reports

No user management

No access to chart of accounts, journal entries, or payroll

No approval actions (cannot approve/reject bookings)

Finance — Finance Officer (1 person)

Exclusive write access to all financial operations

Final approver on conference hall bookings (Accountant Pending → Booking Approved)

Invoice management, payment recording, vendor bills

Chart of accounts management (add sub-accounts)

Journal entries (manual and review of auto-posted)

Electricity billing management

Payroll management (full HR/payroll access)

All financial reports with export capability

Expense recording and vendor management

4.2 Permissions Matrix

Legend: ✓ = Full access | ✗ = No access | R = Read only

| Module / Action | Super Admin | Admin | Operations | Finance |
| --- | --- | --- | --- | --- |
| System Settings (General, Email, WhatsApp) | ✓ | ✗ | ✗ | ✗ |
| System Settings (Session Times, Payment Terms) | ✓ | ✓ | ✗ | ✗ |
| Electricity Rate Configuration | ✓ | ✓ | ✗ | ✗ |
| User Management (Create/Edit/Deactivate) | ✓ | ✗ | ✗ | ✗ |
| User Password Reset | ✓ | ✓ | ✗ | ✗ |
| Audit Trail (View) | ✓ | ✓ | ✗ | ✗ |
| Audit Trail (Export) | ✓ | ✓ | ✗ | ✗ |
| Product Management (Create/Edit/Delete) | ✓ | ✓ | ✗ | ✗ |
| Product Management (View) | ✓ | ✓ | ✓ | ✓ |
| Catering Package Configuration | ✓ | ✓ | ✗ | ✗ |
| Conference Hall Bookings — Create | ✓ | ✓ | ✓ | ✗ |
| Conference Hall Bookings — Admin Approve | ✓ | ✓ | ✗ | ✗ |
| Conference Hall Bookings — Finance Final Approve | ✓ | ✗ | ✗ | ✓ |
| Conference Hall Bookings — Reject | ✓ | ✓ | ✗ | ✓ |
| Conference Hall Bookings — Cancel | ✓ | ✓ | ✗ | ✓ |
| Office Lease Bookings — Create | ✓ | ✓ | ✓ | ✗ |
| Office Lease Bookings — Approve | ✓ | ✓ | ✗ | ✗ |
| Waiting List — View/Manage | ✓ | ✓ | ✓ | ✗ |
| Tenant Management — Create/Edit | ✓ | ✓ | ✓ | ✗ |
| Tenant Management — Deactivate | ✓ | ✓ | ✗ | ✗ |
| Tenant Portal Access (Admin view) | ✓ | ✓ | ✗ | ✗ |
| Invoice — Create/Edit (Draft) | ✓ | ✓ | ✓ | ✓ |
| Invoice — Send to Tenant | ✓ | ✓ | ✗ | ✓ |
| Invoice — View | ✓ | ✓ | ✓ | ✓ |
| Payment Recording | ✓ | ✗ | ✗ | ✓ |
| Vendor Management | ✓ | ✓ | ✗ | ✓ |
| Vendor Bills — Create/Edit | ✓ | ✗ | ✗ | ✓ |
| Purchase Orders | ✓ | ✓ | ✗ | ✓ |
| Expense Recording | ✓ | ✗ | ✗ | ✓ |
| Chart of Accounts — View | ✓ | R | ✗ | ✓ |
| Chart of Accounts — Add Sub-accounts | ✓ | ✗ | ✗ | ✓ |
| Chart of Accounts — Edit Account Codes | ✓ | ✗ | ✗ | ✗ |
| Journal Entries — View | ✓ | R | ✗ | ✓ |
| Journal Entries — Create Manual | ✓ | ✗ | ✗ | ✓ |
| Electricity Readings — Record | ✓ | ✓ | ✗ | ✓ |
| Electricity Billing — Generate Invoice | ✓ | ✗ | ✗ | ✓ |
| Financial Reports — View/Export | ✓ | R | ✗ | ✓ |
| Payroll — Manage Employees | ✓ | ✗ | ✗ | ✓ |
| Payroll — Run Payroll / Generate Payslips | ✓ | ✗ | ✗ | ✓ |
| HR — Attendance Logging | ✓ | ✓ | ✗ | ✓ |
| HR — Leave Requests (Approve/Reject) | ✓ | ✓ | ✗ | ✓ |
| Maintenance Requests — View/Assign | ✓ | ✓ | ✓ | ✗ |
| Maintenance Requests — Resolve | ✓ | ✓ | ✓ | ✗ |
| Broadcast Announcements | ✓ | ✓ | ✗ | ✗ |
| Account Balances — View | ✓ | R | ✗ | ✓ |
| Inter-Account Transfers | ✓ | ✗ | ✗ | ✓ |
| Management Dashboard KPIs | ✓ | ✓ | ✓ | ✓ |

4.3 Authentication

Staff Login Flow (2FA Required)

Step 1: Staff navigates to admin.halelotower.so/login

Step 2: Enters email + password

Step 3: If credentials valid: system dispatches 6-digit OTP via WhatsApp (primary) or SMS (fallback)

Step 4: Staff enters OTP on the 2FA verification screen

Step 5: If OTP valid and not expired (5-minute window): Sanctum issues SPA cookie token

Step 6: Every login requires 2FA — no persistent bypass, no 'remember this device' option

Step 7: Session timeout: 8 hours inactivity for all staff roles

Tenant Portal Login

Email + password only — no 2FA

Session timeout: 24 hours inactivity

Portal password stored as hashed value in tenants.portal_password_hash

Password Policy

Minimum 8 characters

Must include at least one uppercase letter

Must include at least one number

Must include at least one symbol (!@#$%^&*)

Validation enforced on both frontend (real-time) and backend (API)

Account Security

Failed login lockout: 5 consecutive failed attempts → account locked for 15 minutes

Super Admin and Admin can unlock accounts and reset passwords via User Management

All login attempts (success/failure) recorded in audit_logs

Laravel Sanctum manages SPA cookie tokens — HTTP-only, Secure, SameSite=Lax

CSRF protection enabled for all state-changing requests

4.4 Audit Trail

Every state-changing action in the system is recorded in the audit_logs table. This log is append-only and cannot be edited or deleted by any role including Super Admin.

audit_logs Table Schema

| Column | Type | Description |
| --- | --- | --- |
| id | bigint | Primary key |
| user_id | bigint FK | The authenticated user who performed the action |
| user_name | varchar | Snapshot of user name at time of action |
| user_role | varchar | Snapshot of user role at time of action |
| action | enum | created / updated / deleted / approved / rejected / login / logout / exported |
| model_type | varchar | Laravel model class name (e.g. App\Models\Booking) |
| model_id | bigint | ID of the affected record |
| old_values | jsonb | State before the change (null for created actions) |
| new_values | jsonb | State after the change (null for deleted actions) |
| ip_address | inet | Client IP address |
| created_at | timestamp | When the action occurred (UTC) |

Audit Log Access & Filtering

Viewable by Super Admin and Admin only

Filterable by: user (dropdown), date range (date picker), action type (multi-select), model type (multi-select)

Search by model_id or reference code

Exportable as PDF (DomPDF) and Excel (Maatwebsite)

Pagination: 50 records per page

Immutability enforced at database level: no UPDATE or DELETE permissions on audit_logs granted to the application DB user

SECTION 5 — SYSTEM SETTINGS & CENTRAL CONFIGURATION

A single unified /settings area in the admin dashboard. All settings are stored in the system_settings table as key-value pairs (key varchar, value text, description, updated_by). Super Admin has access to all settings sections. Admin has access to a defined subset.

5.1 General Settings

building_name — Display name for the building (used in all documents)

logo_url — S3 URL of the uploaded logo (used in PDF templates and email headers)

contact_email — Primary contact email for public display

contact_phone — Primary contact phone number

address — Full building address

timezone — Fixed to Africa/Mogadishu (EAT UTC+3). Displayed in UI, used for scheduled job timing.

date_format — Default: DD/MM/YYYY

5.2 Electricity Rate Configuration

Managed via electricity_rates table (not system_settings key-value)

rate_per_kwh (decimal, USD) — the price charged to tenants per kWh consumed

effective_from (date) — when this rate takes effect

effective_to (date, nullable) — auto-set when a new rate is saved

When a new rate is saved: previous rate's effective_to is set to the day before new rate's effective_from

Rate lookup: when calculating an electricity bill, system queries the rate where effective_from <= reading_date AND (effective_to IS NULL OR effective_to >= reading_date)

Only Super Admin and Admin can create or modify rates

Rate history is preserved — no rate record is ever deleted

5.3 Catering Package Configuration

Create/edit Silver, Gold, Platinum packages and any future custom packages

Per package: name, slug, description, list of included services, base_price (USD)

catering_packages table: id, name, slug, description, base_price, active (boolean)

catering_package_items table: id, package_id, service_name, description

DJ add-on price: stored as system_settings key 'addon_dj_price' (decimal string)

Cameraman add-on price: stored as system_settings key 'addon_cameraman_price'

Packages apply globally to all conference halls

Only Super Admin and Admin can edit packages

Deactivating a package (active=false) hides it from new bookings but preserves historical data

5.4 Session Time Configuration

session_morning_start — default '08:00'

session_morning_end — default '13:00'

session_afternoon_start — default '15:00'

session_afternoon_end — default '18:30'

session_evening_start — default '19:00'

session_evening_end — default '23:00'

Changes take effect immediately for new bookings; existing approved bookings are not affected

5.5 Payment Terms

invoice_due_days — number of days from invoice issue date to due date (default: 7)

Used when auto-generating invoices to calculate due_date = issue_date + invoice_due_days

5.6 WhatsApp API Configuration

whatsapp_provider — 'twilio' or '360dialog'

API credentials stored in .env (WHATSAPP_API_KEY, WHATSAPP_SENDER_NUMBER)

Settings UI shows masked key values (last 4 chars visible) — cannot be read back in plaintext via UI

Test button: sends a test WhatsApp message to a specified number to verify configuration

5.7 Email Configuration (Resend API)

RESEND_API_KEY stored in .env — never exposed in UI or API responses

resend_from_name — sender display name (e.g. 'Haleelo Tower')

resend_from_email — verified sender address on Resend (e.g. noreply@halelotower.so)

resend_reply_to — reply-to email address

HTML email templates: stored in resources/views/emails/ as Blade templates

All transactional emails sent via resend/resend-php SDK

Test button: sends a test email to specified address

5.8 Working Hours (Payroll)

working_hours_per_day — standard hours in a workday (default: 8)

Used in payroll calculation: overtime = hours_worked > working_hours_per_day

working_days_per_month — used as denominator for daily-rate calculations (default: 26)

5.9 Fiscal Year Settings

fiscal_year_start_month — integer 1–12 (default: 1 = January)

Used to group financial report periods and define year boundaries

Balance sheet and P&L reports use this to determine 'current year' vs 'prior year' comparatives

SECTION 6 — PHASE 1: USER MANAGEMENT, ROLES & PERMISSIONS

6.1 User Management (Admin Dashboard)

Managed at /admin/users. Super Admin and Admin can create, edit, and deactivate staff accounts. Operations and Finance users cannot access this area.

User Record Fields

| Field | Type | Notes |
| --- | --- | --- |
| id | bigint | Auto-increment primary key |
| name | varchar(255) | Full name |
| job_title | varchar(255) | Display title (e.g. Building Manager) |
| email | varchar(255) unique | Login identifier |
| password | varchar(255) | Bcrypt hash |
| phone | varchar(20) | Used for 2FA OTP delivery |
| role | string via Spatie | super_admin / admin / operations / finance |
| status | enum | active / inactive |
| profile_photo_url | varchar nullable | S3 URL |
| two_factor_secret | varchar nullable | TOTP secret (if TOTP-based 2FA) |
| two_factor_confirmed_at | timestamp nullable | When 2FA was configured |
| created_at / updated_at | timestamps | Standard Laravel timestamps |
| deleted_at | timestamp nullable | Soft delete — deactivated users not shown in lists but records preserved |

User Management Operations

Create user: form with all fields, role dropdown, sends invite email via Resend with temporary password link

Edit user: update any field. Role changes take effect immediately on next API request.

Deactivate user: sets status=inactive and deleted_at. User cannot log in. Their audit log entries and created records remain unchanged.

Reactivate user: clears deleted_at, sets status=active

Reset password: generates a password reset token, sends reset link via Resend API

User list: searchable by name/email, filterable by role and status, sortable by name/created_at

Pagination: 25 records per page

6.2 Role Management

Roles are defined in code and seeded into the database via a DatabaseSeeder. They are not editable through the UI in the Pilot version. Role assignment is done per user via the User Management UI.

Package: Spatie Laravel Permission (spatie/laravel-permission)

Roles table: seeded with super_admin, admin, operations, finance

Permissions are defined per route/controller action and assigned to roles in RoleSeeder

Middleware: every API route uses ->middleware(['auth:sanctum', 'role:admin|super_admin']) or ->middleware(['auth:sanctum', 'permission:manage-invoices']) pattern

Frontend: /api/auth/me endpoint returns { user, role, permissions[] }. React context stores this. Components use a usePermission() hook to conditionally render.

Permission check failure: API returns 403 JSON response { error: 'Forbidden', message: 'You do not have permission to perform this action' }

SECTION 7 — PHASE 2: BOOKING SYSTEM

7.1 Product Management

Every bookable space in the building is a Product. Products are the central entity that bookings, invoices, and availability logic reference.

Product Types

| Product Type | Description |
| --- | --- |
| conference_hall | Booked per session (Morning/Afternoon/Evening) or custom duration. Has capacity. Supports catering packages and add-ons. |
| office_space | Leased monthly. Assigned to a tenant. Has electricity metering. Supports cleaning and internet add-ons. |
| educational_space | Leased per semester. Single tenant. Furnished with lab equipment. |

spaces / products Table

| Field | Type | Notes |
| --- | --- | --- |
| id | bigint | PK |
| name | varchar(255) | Display name (e.g. 'Hall C — Grand Ballroom') |
| slug | varchar(255) unique | URL slug (e.g. 'hall-c-grand-ballroom') |
| type | enum | conference_hall / office_space / educational_space |
| floor_id | bigint FK | References floors table |
| capacity | integer nullable | Max persons (for halls) |
| description | text | Long-form description for public website |
| amenities | jsonb | Array of strings: ['projector','AC','WiFi','whiteboard','AV system','stage'] |
| base_price | decimal(15,2) | Base price per unit (session or month) |
| price_unit | enum | per_session / per_month / per_semester |
| photos | jsonb | Ordered array of S3 URLs |
| status | enum | active / inactive |
| created_at / updated_at | timestamps |  |
| deleted_at | timestamp nullable | Soft delete |

product_services Table (Add-ons)

| Field | Type | Notes |
| --- | --- | --- |
| id | bigint | PK |
| product_id | bigint FK | Parent product |
| service_name | varchar | e.g. 'Silver Catering Package', 'DJ', 'Monthly Cleaning' |
| service_type | enum | catering_package / dj / cameraman / cleaning / internet / other |
| price | decimal(15,2) | USD price |
| active | boolean | Whether selectable for new bookings |

Product Management UI

/admin/products — list all products, filter by type / floor / status

/admin/products/create — creation form

/admin/products/{id}/edit — edit form

Multi-photo upload: drag-to-reorder, upload to S3 via signed URL, photos stored as ordered JSON array

Toggle active/inactive — does not delete. Inactive products hidden from public website.

Accessible by Super Admin and Admin only

7.2 Conference Hall Booking

7.2.1 Booking Status Flow

Conference hall bookings pass through a mandatory 4-step approval chain before being confirmed.

| Status | Meaning | Trigger |
| --- | --- | --- |
| draft | Initial state when booking is submitted (online form or by staff) | — (not yet in approval queue) |
| admin_pending | Booking submitted to Admin for first review | Admin or Operations creates booking → Admin notified |
| accountant_pending | Admin has approved; awaiting Finance final approval | Admin clicks Approve → Finance notified |
| booking_approved | Finance has given final approval — booking is confirmed | Finance clicks Approve → Client notified (WhatsApp + email) |
| rejected | Rejected at any approval stage | Admin or Finance clicks Reject → rejection reason required → Client notified |
| waitlisted | Slot is unavailable; client added to waiting list | System sets status when conflict detected |
| cancelled | Approved booking subsequently cancelled | Admin or Finance records cancellation → Client notified |
| rescheduled | Booking dates changed after approval | Status resets to draft; new approval chain required |

On every status transition: (1) record in booking_status_logs table, (2) dispatch queue job to send WhatsApp + email notification to client.

7.2.2 Booking Record — bookings Table

| Field | Type | Notes |
| --- | --- | --- |
| id | bigint | PK |
| booking_code | varchar unique | System-generated: BK-2026-0042 |
| type | enum | conference_hall / office_lease / educational_lease |
| product_id | bigint FK | The space being booked |
| client_name | varchar | Full name of the organiser/client |
| client_company | varchar nullable | Company or organisation name |
| client_email | varchar | For notifications and confirmation |
| client_phone | varchar | For WhatsApp notifications |
| client_national_id | varchar nullable | For KYC compliance |
| session_type | enum | morning / afternoon / evening / custom |
| booking_date | date | Date of the event (single date or start date for multi-day) |
| start_time | time | Effective start time |
| end_time | time | Effective end time |
| recurring | boolean | Whether this is a recurring booking series |
| recurrence_rule | jsonb nullable | {frequency, days[], end_date} |
| recurrence_group_id | bigint nullable | Links all occurrences in a series |
| catering_package_id | bigint FK nullable | Selected catering package |
| dj_requested | boolean | Default false |
| cameraman_requested | boolean | Default false |
| extra_services | jsonb nullable | Array of additional service objects |
| base_price | decimal(15,2) | Space rental price |
| catering_price | decimal(15,2) | Catering package price |
| dj_price | decimal(15,2) | DJ add-on price (0 if not requested) |
| cameraman_price | decimal(15,2) | Cameraman add-on price |
| extras_price | decimal(15,2) | Sum of any other extras |
| total_price | decimal(15,2) | Sum of all price components |
| status | enum | draft / admin_pending / accountant_pending / booking_approved / rejected / waitlisted / cancelled / rescheduled |
| payment_status | enum | unpaid / partial / paid |
| notes | text nullable | Internal notes |
| rejection_reason | text nullable | Required when status = rejected |
| created_by_user_id | bigint FK nullable | Null if submitted via public form |
| created_at / updated_at | timestamps |  |
| deleted_at | timestamp nullable | Soft delete |

7.2.3 Admin Booking Management

/admin/bookings — master list with tab navigation: All / Draft / Admin Pending / Accountant Pending / Approved / Rejected / Cancelled

Pending Approvals widget for Admin: shows all admin_pending bookings; each has Approve and Reject action buttons inline

Pending Approvals widget for Finance: shows all accountant_pending bookings; each has Approve and Reject action buttons inline

Admin cannot see or act on accountant_pending queue — that belongs to Finance

Booking calendar: react-big-calendar or FullCalendar component. Views: month, week, day. Color codes: draft=grey, pending=amber, approved=green, rejected=red, cancelled=grey-strikethrough

Create booking on behalf of client: available to Operations and Admin. Same form as public form but with additional internal fields (notes, priority flag)

Booking detail page: full booking info, status history timeline (from booking_status_logs), communication log, all linked invoices with payment status

Availability check: before creating or approving, system validates no overlapping approved bookings for the same product_id + date + session_type

7.2.4 Waiting List

Triggered when: a booking request is submitted for a product/session/date that already has an approved booking

waiting_list table: id, product_id, session_type, booking_date, client_name, client_email, client_phone, created_at

Position is queue-based (FIFO by created_at)

On booking cancellation: system queries waiting_list WHERE product_id = X AND session_type = Y AND booking_date = Z ORDER BY created_at ASC LIMIT 1

Sends WhatsApp + email to first in queue: 'A slot has opened for [Hall Name] on [Date] — [Session]. Reply or click to confirm your interest within 24 hours.'

If first contact does not respond within 24 hours, notification moves to next in queue (cron job)

7.2.5 Recurring Bookings

Staff can mark a booking as recurring at creation time

recurrence_rule JSON: { 'frequency': 'weekly' | 'monthly', 'days': ['monday', 'wednesday'], 'end_date': '2026-12-31' }

On save: Laravel job CreateRecurringBookings dispatched immediately to queue

Job creates one bookings record per occurrence, all linked by recurrence_group_id

Each occurrence starts in draft status and goes through its own approval chain

Cancelling one occurrence: only that record's status set to cancelled

Cancelling entire series: UI prompt 'Cancel this occurrence or all future occurrences?' — if all, bulk update WHERE recurrence_group_id = X AND booking_date >= today

Rescheduling a single occurrence: updates that booking's date/time, resets status to draft for new approval

7.3 Office & Educational Space Leasing

7.3.1 Lease Booking Flow

Office and educational leases use a simplified approval flow — Admin approval only (Finance is not a required approver, as Finance handles the billing separately).

draft → admin_pending: when Operations creates a lease booking

admin_pending → lease_active: Admin approves. System creates the lease record and triggers tenant onboarding.

admin_pending → rejected: Admin rejects. Rejection reason required.

lease_active → expired: system auto-sets when today > lease.end_date (daily cron job)

lease_active → terminated: Admin terminates lease early. Records termination date and reason.

7.3.2 Tenant Onboarding

Triggered when Admin approves a lease booking

Admin completes tenant profile: company_name, contact_person_name, email, phone, national_id

Documents uploaded to S3, referenced in tenant_documents table: lease agreement, KYC docs, business registration, notarised documents

Portal access: Admin can generate portal credentials (email + auto-generated password) for the tenant. Password sent via email (Resend) and WhatsApp.

tenants table type field: office / educational / conference_client

Tenant status workflow: pending → active (on lease approval) → terminated

7.3.3 Lease Record — leases Table

| Field | Type | Notes |
| --- | --- | --- |
| id | bigint | PK |
| tenant_id | bigint FK | The tenant |
| space_id | bigint FK | The space (product) |
| lease_code | varchar unique | e.g. LS-2026-0007 |
| start_date | date | Lease commencement date |
| end_date | date | Lease expiry date |
| monthly_rent | decimal(15,2) | For monthly leases |
| semester_amount | decimal(15,2) nullable | For educational semester leases |
| billing_cycle | enum | monthly / semester |
| status | enum | active / expired / terminated |
| security_deposit_amount | decimal(15,2) | Amount collected upfront |
| security_deposit_status | enum | held / returned / applied |
| contract_signed_online | boolean | Whether e-signed in system |
| contract_file_url | varchar nullable | S3 URL of signed contract PDF |
| external_contract_url | varchar nullable | S3 URL of externally signed contract |
| created_by_user_id | bigint FK | Who created the lease |
| created_at / updated_at | timestamps |  |
| deleted_at | timestamp nullable | Soft delete |

7.3.4 Automated Lease Reminders

A Laravel scheduled command LeaseExpiryReminder runs daily via cron. It queries leases WHERE status = active AND end_date <= today + 10 days AND renewal_reminder_sent = false. For each match: dispatches queue job SendLeaseRenewalReminder which sends WhatsApp + email to tenant and email to Admin. Sets renewal_reminder_sent = true on the lease record to prevent duplicate sends.

SECTION 8 — PHASE 3: FINANCE & ACCOUNTING

This is the core financial engine. It follows double-entry accounting principles — every financial event results in a journal entry with balanced debit and credit lines. Finance Officer has exclusive write access; Admin and Super Admin have read-only access to financial data.

8.1 Chart of Accounts

Defines all accounts used in the double-entry ledger. Pre-seeded with the default structure below. Finance can add sub-accounts; Super Admin can edit account codes.

| Code | Account Name | Type | Notes |
| --- | --- | --- | --- |
| 1001 | Cash (Petty Cash) | Asset | — |
| 1010 | Edahab – Conference Halls | Asset | Mobile money for hall bookings |
| 1011 | ZAAD – Conference Halls | Asset | Mobile money for hall bookings |
| 1012 | Edahab – Office Rentals | Asset | Mobile money for office rent |
| 1013 | ZAAD – Office Rentals | Asset | Mobile money for office rent |
| 1020 | Darasalam Bank (Main) | Asset | Primary bank account |
| 1100 | Accounts Receivable – Office Tenants | Asset | Outstanding rent |
| 1101 | Accounts Receivable – Conference Clients | Asset | Outstanding hall invoices |
| 1200 | Security Deposits Held | Asset | Deposits collected from tenants |
| 1300 | Prepaid Expenses | Asset | Advance payments made |
| 2001 | Accounts Payable – Vendors | Liability | Outstanding vendor bills |
| 2100 | Security Deposits Owed | Liability | Deposits to be returned to tenants |
| 2200 | Salary Payable | Liability | Accrued salaries not yet disbursed |
| 3001 | Conference Hall Rental Income | Revenue |  |
| 3002 | Office Rental Income | Revenue |  |
| 3003 | Educational Facility Income | Revenue |  |
| 3010 | Catering Revenue (Silver) | Revenue |  |
| 3011 | Catering Revenue (Gold) | Revenue |  |
| 3012 | Catering Revenue (Platinum) | Revenue |  |
| 3020 | DJ / Cameraman Revenue | Revenue |  |
| 3030 | Additional Services Revenue | Revenue | Cleaning, internet, etc. |
| 4001 | Electricity (Utility) | Expense |  |
| 4002 | Water (Utility) | Expense |  |
| 4003 | Sewage (Utility) | Expense |  |
| 4004 | Garbage Collection | Expense |  |
| 4010 | Salaries – Internal Staff | Expense |  |
| 4011 | Salaries – Maintenance | Expense |  |
| 4012 | Salaries – Cafeteria / Restaurant | Expense |  |
| 4020 | Maintenance & Repairs | Expense |  |
| 4030 | Catering Supplies / Costs | Expense |  |
| 4031 | DJ / Cameraman Costs | Expense |  |
| 4040 | Cleaning Supplies | Expense |  |
| 4050 | Office Supplies | Expense |  |
| 4060 | Internet & Telecommunications | Expense |  |
| 4070 | Vendor – Event Materials | Expense |  |
| 4080 | Miscellaneous Expenses | Expense |  |

8.2 Account Management (Bank & Mobile Money)

The 5 operating accounts are pre-created as both chart_of_accounts entries AND tracked accounts records. Current balance is always computed from transaction history — never stored as a static field.

accounts Table

| Field | Type | Notes |
| --- | --- | --- |
| id | bigint | PK |
| chart_of_account_id | bigint FK | Links to COA entry |
| name | varchar | Display name (e.g. 'Edahab – Conference Halls') |
| type | enum | bank / mobile_money / cash |
| account_identifier | varchar | Account number or mobile money number |
| active | boolean | Whether account is available for transactions |
| notes | text nullable | e.g. 'Used exclusively for hall booking payments' |

account_transactions Table

| Field | Type | Notes |
| --- | --- | --- |
| id | bigint | PK |
| account_id | bigint FK | Which account |
| type | enum | credit / debit |
| amount | decimal(15,2) | Positive value always |
| description | varchar | Human-readable description |
| reference_code | varchar | INV/VB/EXP/TRF code etc. |
| journal_entry_id | bigint FK nullable | Linked journal entry |
| transaction_date | date | Date of transaction |
| created_by | bigint FK | User who recorded it |
| created_at | timestamp |  |

Inter-Account Transfers

Finance UI at /admin/accounts/transfer: select source account, destination account, amount, date, notes

System creates: account_transactions DEBIT on source, account_transactions CREDIT on destination

System posts journal entry: Debit destination COA code, Credit source COA code

Transfer reference code: TRF-2026-0003 (generated by ReferenceCodeService)

Cannot transfer to/from inactive accounts

Confirmation modal required before processing

8.3 Bill Code & Reference System

Every financial document receives a unique auto-generated reference code. Codes are sequential per year per prefix — no gaps, no duplicates.

| Document Type | Prefix | Example Code |
| --- | --- | --- |
| Customer Invoice | INV | INV-2026-0042 |
| Vendor Bill | VB | VB-2026-0009 |
| Purchase Order | PO | PO-2026-0005 |
| Expense Record | EXP | EXP-2026-0017 |
| Electricity Bill | ELEC | ELEC-2026-0011 |
| Payment Receipt | RCP | RCP-2026-0088 |
| Payslip | PAY | PAY-2026-0034 |
| Lease | LS | LS-2026-0007 |
| Booking | BK | BK-2026-0042 |
| Inter-Account Transfer | TRF | TRF-2026-0003 |
| Journal Entry | JE | JE-2026-0156 |
| Payroll Run | PR | PR-2026-0004 |
| Maintenance Request | MR | MR-2026-0019 |

Implementation: reference_sequences table (id, prefix, year, last_sequence). ReferenceCodeService::generate($prefix) — opens DB transaction, SELECT ... FOR UPDATE on the sequence row, increments last_sequence, formats as PREFIX-YEAR-XXXX, commits. This prevents duplicate codes under concurrent requests.

8.4 Customer Invoices & Billing

invoices Table

| Field | Type | Notes |
| --- | --- | --- |
| id | bigint | PK |
| invoice_code | varchar unique | INV-2026-0042 |
| type | enum | office_rent / educational / conference_hall / electricity / manual |
| tenant_id | bigint FK | The billed tenant |
| lease_id | bigint FK nullable | For rent invoices |
| booking_id | bigint FK nullable | For conference hall invoices |
| issue_date | date | Date invoice was created |
| due_date | date | Calculated from issue_date + invoice_due_days setting |
| billing_period_start | date nullable | For rent: first day of billing month |
| billing_period_end | date nullable | For rent: last day of billing month |
| lpo_number | varchar nullable | Local Purchase Order number for corporate/govt clients |
| subtotal | decimal(15,2) | Before any tax (tax defaulted to 0 in Pilot) |
| total_amount | decimal(15,2) | Final billed amount |
| status | enum | draft / sent / paid / partial / overdue |
| payment_account_id | bigint FK nullable | Preferred receiving account |
| notes | text nullable |  |
| sent_at | timestamp nullable | When first emailed/WhatsApp'd to tenant |
| created_by | bigint FK | User who created it |
| created_at / updated_at | timestamps |  |
| deleted_at | timestamp nullable | Soft delete |

Invoice Generation Methods

Auto — Monthly Rent: Laravel scheduled command AutoGenerateMonthlyInvoices runs on the 1st of every month at 07:00. Queries all leases WHERE status = active AND billing_cycle = monthly. Creates one invoice per active lease. Dispatches to queue to prevent HTTP timeout.

Auto — Educational: same command checks billing_cycle = semester, creates invoice on the first day of each semester period based on lease start_date.

Auto — Conference Hall: triggered when a booking transitions to booking_approved. InvoiceService::createForBooking($booking) is called by the BookingApprovalService.

Manual — Electricity: Finance navigates to /admin/invoices/create, selects type = electricity, links an electricity_reading record as a line item.

Manual — Ad-hoc: Finance creates a one-off invoice for any purpose via /admin/invoices/create.

Invoice PDF (DomPDF)

Blade template: resources/views/pdfs/invoice.blade.php

Design: Haleelo Tower logo top-left, navy header bar, gold accents, Poppins font embedded

Contents: invoice_code, issue_date, due_date, LPO number (if set), tenant name and address, line items table (description / qty / unit price / line total), subtotal, total amount, payment instructions listing all 5 account options with account identifiers

Generated on demand when Finance clicks 'Download PDF' or when invoice is sent

Stored in S3 at invoices/{invoice_code}.pdf after first generation

Tenant can download from portal (signed S3 URL, expires in 1 hour)

Invoice Delivery

Email: Resend API sends HTML email with PDF attached. Template: resources/views/emails/invoice.blade.php

WhatsApp: message body includes booking/invoice summary + portal link to download PDF

Delivery tracked: invoices.sent_at updated on first send

Finance can resend at any time from the invoice detail page

Automated Invoice Reminders

3 days before due date (if status != paid): dispatch SendInvoiceReminderJob → WhatsApp + email

On due date (if status != paid): dispatch → WhatsApp + email

1 day after due date (if status != paid): status auto-updated to overdue, dispatch → WhatsApp + email + add to overdue dashboard widget

7 days overdue: dispatch escalation email to Admin

All reminders sent via queue (Redis + Horizon) — never block the main request cycle

8.5 Vendor Bills & Purchase Orders

Tracks all procurement: purchase orders sent to vendors, and bills received when goods/services are delivered.

Vendors table: tracks supplier master data — name, contact, category (food_supplier / cleaning / equipment / event_materials / other), active status

Purchase Orders: created before ordering goods. Status flow: draft → sent → received → billed → cancelled

Vendor Bills: created when physical invoice/bill is received from vendor. Can be linked to a PO or standalone.

Bill payment: Finance records payment → system creates account_transaction and posts journal entry (Debit AP, Credit payment account)

Receipt scanning: vendor bill's receipt_file_url accepts a photo upload to S3 (for physical receipt archiving)

purchase_order_items and vendor_bill_items tables store line-item breakdown with expense_account_id FK to COA

8.6 Expense Recording

Direct expenses (not vendor bills) — e.g. petty cash purchases, utility payments, one-off costs.

Finance records expenses at /admin/expenses/create

Fields: description, amount, expense_date, expense_account_id (COA FK), payment_account_id (which account was used to pay), booking_id (optional — links event expenses to a booking for profitability tracking), receipt photo upload (S3)

On save: system auto-posts journal entry — Debit expense_account_id, Credit payment_account_id

Expense code generated: EXP-2026-0017

Expenses linked to a booking contribute to the per-event profit/loss calculation on the booking detail page

8.7 Electricity Bill Management

Each office tenant is metered individually. Finance records readings monthly and generates charges either as standalone electricity invoices or as line items on the monthly rent invoice.

Step 1: Finance navigates to /admin/electricity/new-reading

Step 2: Selects tenant and space from dropdowns

Step 3: System auto-fills previous_reading from the last recorded reading for that tenant+space

Step 4: Finance enters current_reading (kWh) and reading_date

Step 5: System calculates: kwh_consumed = current - previous. Looks up rate active on reading_date from electricity_rates.

Step 6: System calculates: total_charge = kwh_consumed × rate_per_kwh (snapshot)

Step 7: Finance saves reading — status = 'recorded'

Step 8: Finance can then: (a) add to next monthly invoice as a line item, OR (b) generate a standalone ELEC invoice

Step 9: When added to invoice: invoice_line_items record created with electricity reading reference; electricity_readings.invoice_id set; status updated to 'invoiced'

Step 10: electricity_readings.rate_per_kwh is a snapshot — rate changes do not retroactively alter recorded readings

8.8 Payment Recording

All customer receipts and vendor payments are recorded here. Each payment record triggers account balance updates and journal entry posting.

| Field | Type | Notes |
| --- | --- | --- |
| id | bigint | PK |
| payment_code | varchar unique | RCP-2026-0088 |
| type | enum | customer_receipt / vendor_payment |
| invoice_id | bigint FK nullable | For customer receipts |
| vendor_bill_id | bigint FK nullable | For vendor payments |
| amount | decimal(15,2) | Amount received/paid |
| payment_date | date | Actual date of transaction |
| payment_method | enum | edahab / zaad / bank_transfer / cheque / cash |
| account_id | bigint FK | Which account received or paid |
| reference_number | varchar nullable | Mobile money or bank transaction reference |
| notes | text nullable |  |
| created_by | bigint FK |  |
| created_at | timestamp |  |

Payment Processing Logic

Finance records payment via /admin/payments/create or from the invoice detail page

System checks: amount vs invoice.total_amount − already_paid. Sets invoice status = paid (if full) or partial (if less than total)

Journal entry auto-posted by PaymentService → AccountingService:

Customer receipt: Debit account_id's COA code (e.g. 1010 Edahab-Halls), Credit 1100 or 1101 Accounts Receivable

Vendor payment: Debit 2001 Accounts Payable, Credit account_id's COA code

account_transactions record created simultaneously

Security deposit return: Finance records via /admin/deposits/{id}/return. Posts: Debit 2100 Security Deposits Owed, Credit payment account COA code

8.9 General Ledger & Journal Entries

Every financial event automatically creates a journal entry. Finance can also create manual journal entries for adjustments.

Auto-Generated Journal Entry Triggers

Invoice created (sent status): Debit Accounts Receivable, Credit Revenue account(s)

Payment received: Debit Cash/Bank account, Credit Accounts Receivable

Vendor bill created: Debit Expense account, Credit Accounts Payable

Vendor payment made: Debit Accounts Payable, Credit Cash/Bank account

Expense recorded: Debit Expense account, Credit Cash/Bank account

Security deposit received: Debit Cash/Bank account, Credit Security Deposits Owed

Security deposit returned: Debit Security Deposits Owed, Credit Cash/Bank account

Inter-account transfer: Debit destination account, Credit source account

Payroll finalized: Debit Salary Expense accounts, Credit Salary Payable or Cash/Bank

Journal Views

/admin/accounting/journal — all entries chronological. Columns: date, JE code, description, debit account, credit account, amount, source (auto/manual), posted by. Filterable by date range and source.

/admin/accounting/ledger — per-account view. Filter by account and date range. Shows: date, JE code, description, debit amount, credit amount, running balance. Exportable.

Trial Balance (/admin/accounting/trial-balance): all accounts with total debits, total credits, balance. Sum of all debits must equal sum of all credits — displayed as a validation check.

8.10 HR & Payroll

Full payroll module for three employee departments: Internal Staff, Maintenance, Cafeteria/Restaurant. Finance has exclusive access.

Payroll Calculation Formula

For salaried employees: Net Pay = (base_salary × (days_worked / working_days_in_month)) + overtime_pay − total_deductions

For daily rate employees: Net Pay = (daily_rate × days_worked) + overtime_pay − total_deductions

Payroll Workflow

Step 1: Finance opens /admin/payroll/new-run, selects month (YYYY-MM) and optionally filters by department

Step 2: System loads all active employees with their attendance_logs for the selected month

Step 3: Finance reviews attendance summary — can manually adjust days_worked, add overtime records, add deductions

Step 4: Finance clicks 'Calculate' — system computes net pay per employee using the formula above

Step 5: Finance reviews payslip previews on screen

Step 6: Finance clicks 'Finalize & Send' — system: generates PDF payslip per employee (DomPDF, stored in S3), dispatches queue jobs to deliver via WhatsApp + email, posts payroll journal entry

Step 7: payroll_runs.status changes from draft to finalized

Step 8: Finalized payroll runs cannot be deleted — only voided with a reversal journal entry

Payslip PDF Contents

Employee name, employee code, job title, department

Month and payroll run code

Attendance summary: working days in month, days worked, days absent

Earnings breakdown: base salary (prorated), overtime pay, gross pay

Deductions breakdown: unpaid absence, salary advance, disciplinary, total deductions

Net pay (highlighted in navy/gold branded box)

Haleelo Tower branding: logo, address, Poppins font

Stored in S3: payslips/{PAY-code}.pdf

8.11 Financial Reporting

All reports are filterable by date range and exportable as PDF (DomPDF) and Excel (Maatwebsite/Laravel-Excel). Finance has full read/export access; Admin and Super Admin have read-only access.

Statement Reports

Balance Sheet: assets, liabilities, equity at a selected date. Uses COA hierarchy to group sub-accounts. Shows current period vs prior period comparative.

Profit & Loss: revenue vs expenses for a selected period. Groups by COA type. Net profit/loss calculated and highlighted.

Cash Flow Statement: operating, investing, and financing activities. Derived from account_transactions and journal_entry_lines.

Audit / Ledger Reports

Trial Balance: all COA accounts, total debits, total credits, balance. Validation indicator: green checkmark if Σ debits = Σ credits.

General Ledger: per-account drill-down with all journal entry lines and running balance.

Journal Audit: complete chronological list of all journal entries with debit/credit details.

Partner Reports

Partner Ledger: per-tenant or per-vendor — all invoices, payments, and outstanding balance.

Aged Receivables: outstanding customer invoices grouped by age: 0-30 days / 31-60 / 61-90 / 90+ days overdue.

Aged Payables: outstanding vendor bills by the same age buckets.

Operational Reports

Revenue Report: total revenue by source (conference halls, offices, educational, catering, add-ons). Monthly and annual breakdowns.

Expense Report: total expenses by COA category. Compare to prior period.

Occupancy Report: per floor, per space, per period — how many days/sessions each space was booked vs available.

Bookings Report: filterable list of all bookings with status, revenue, client info. Export to Excel.

Payment Report: all payments with status (Paid / Partial / Overdue), per account breakdown.

Electricity Billing Report: per tenant, per period — readings, kWh consumed, charges, invoice status.

Payroll Summary: per department, per month — gross pay, deductions, net pay totals.

Invoice Analysis: by type, status, and period.

Management Dashboard KPIs

Total Revenue — current month (sum of paid invoices)

Active Tenants count

Pending Bookings — count per status (admin_pending, accountant_pending)

Overdue Invoices — count and total USD amount

Account Balances — all 5 accounts displayed as cards (computed from account_transactions)

Revenue Trend — bar chart showing last 12 months revenue

Revenue by Source — doughnut chart (halls vs offices vs educational vs add-ons)

Demand Analytics — top 3 most-booked spaces, most popular session type

All KPIs computed on page load (no stale cache) — Redis cache with 5-minute TTL acceptable

Automated Monthly Report

Laravel scheduled command GenerateMonthlyReport runs on the last day of each month at 23:30. Compiles: total revenue, total expenses, net profit/loss, booking counts per status, overdue invoice total, top-performing space. Sends HTML email summary via Resend to Admin and Super Admin email addresses. Report also saved as a PDF in S3.

SECTION 9 — PHASE 4: MARKETING & PUBLIC WEBSITE

Built as a Next.js 14 App Router application. Static generation for most pages. ISR (Incremental Static Regeneration) for availability data with a short revalidation window (60 seconds). No authentication required. Designed mobile-first with Tailwind CSS using the brand palette.

9.1 Pages & Routes

| Route | Page Name | Key Features |
| --- | --- | --- |
| / | Homepage | Hero section (full-width image/video, headline, CTA buttons). Building intro paragraph. Space showcase cards (3 categories: offices, halls, educational). How-It-Works section (4 steps including the Finance approval step). Testimonials/Trust section. CTA banner. |
| /spaces | Browse Spaces | Filter panel: type (hall/office), floor, capacity, session time, amenities. Space cards grid. Visual floor plan (SVG-based, color-coded: green=available, red=fully booked, grey=occupied by long-term tenant). Clicking a space card links to /spaces/[slug]. |
| /spaces/[slug] | Space Detail Page | Photo gallery (lightbox). Full description. Floor, capacity, amenities chips. Session times with pricing per session. Catering packages (Silver/Gold/Platinum) with included items and price. DJ and Cameraman add-on pricing. 'Request Booking' CTA. |
| /book/[slug] | Booking Request Form | Step 1: select session type (Morning/Afternoon/Evening/Custom). Step 2: select date(s). Step 3: add-ons (catering package dropdown, DJ checkbox + price, Cameraman checkbox + price). Step 4: client details (name, company, email, phone, national ID optional). T&C checkbox. Submit button. Live price summary sidebar updating as selections change. |
| /book/confirmation | Booking Confirmation | Success screen: booking reference code, message 'Your request has been received. You will be contacted via email and WhatsApp within 24 hours.' Timeline showing the 4-step approval process with current status highlighted. |
| /waiting-list/[slug] | Waiting List Form | Simple form: client name, email, phone, preferred session type, preferred date. Submit adds to waiting_list table. |
| /faq | FAQ Page | Accordion-style Q&A covering: booking process, approval timeline, payment methods, catering options, cancellation policy, accessibility. |
| /contact | Contact Page | Building address, phone, email, WhatsApp link, Google Maps embed (or static map image), office hours. |

9.2 Design System (Public Website)

Tailwind CSS configured in tailwind.config.js with brand colors: primary: '#1B2D4F', accent: '#C9A052', darkNavy: '#0f1d33'

Font: Poppins loaded via next/font/google — weights 400, 500, 600, 700

Fully responsive: mobile-first breakpoints (sm: 640, md: 768, lg: 1024, xl: 1280)

Navigation: sticky top nav with logo left, links right, 'Book Now' gold CTA button

Footer: dark navy background, building info, links, social icons

All images and videos stored in S3, served via CDN URL

9.3 Booking Form API Flow

Step 1: User completes form and clicks Submit

Step 2: Next.js frontend: client-side validation (required fields, valid email, future date), then POST to /api/bookings on Laravel API

Step 3: Laravel BookingController::store(): validate request, call BookingService::createFromPublicForm($data)

Step 4: BookingService: create bookings record (status = draft), generate BK code via ReferenceCodeService

Step 5: Dispatch queue job SendBookingAcknowledgementJob: sends Resend email + WhatsApp to client with booking reference code

Step 6: API returns { booking_code: 'BK-2026-XXXX', status: 'draft' }

Step 7: Frontend redirects to /book/confirmation?code=BK-2026-XXXX

Step 8: Admin is notified in the dashboard and receives an email about the new booking in the queue

SECTION 10 — PHASE 5: OTHER MODULES

10.1 Tenant Portal (portal.halelotower.so)

A separate Next.js 14 app. Authenticated with email + password (no 2FA). Tenants can only see their own data — enforced at the API level by scoping all queries to the authenticated tenant's ID.

| Page | Description |
| --- | --- |
| Dashboard | Lease summary card (space name, floor, lease period, next payment due date). Notification bell with unread count. Quick links to Invoices, Documents, Maintenance. |
| Invoices | List of all invoices for this tenant. Columns: invoice code, type, billing period, amount, due date, status badge (colour-coded). PDF download button per invoice (signed S3 URL). Filter by status and date range. |
| Electricity Bills | Separate list showing electricity_readings records. Columns: period, previous reading, current reading, kWh consumed, rate, charge, linked invoice status. |
| Bookings | For conference_client type tenants: list of their hall bookings with status badges. Shows the 4-step approval progress bar. |
| Documents | Downloadable signed lease agreement and any other uploaded documents. Each file shows document type, upload date, download button (signed S3 URL). |
| Maintenance | Submit new request form: category (AC/electrical/cleaning/plumbing/equipment/other), description textarea, photo upload. List of all submitted requests with status badges (open/in_progress/resolved) and any admin notes. |
| Profile | Update contact phone number. Change password form. |
| Announcements | Read building announcements. Unread announcements highlighted. |

Tenant Portal Notifications

tenant_notifications table: id, tenant_id, message, type (invoice / booking / maintenance / announcement), read (boolean), link (URL), created_at

Bell icon in portal nav shows unread count

Polling: frontend polls GET /api/tenant/notifications?unread=true every 30 seconds

Clicking a notification: marks as read (PATCH /api/tenant/notifications/{id}/read), navigates to linked page

Triggered by: new invoice created, booking status change, maintenance request status change, new announcement broadcast

10.2 Maintenance Management

maintenance_requests Table

| Field | Type | Notes |
| --- | --- | --- |
| id | bigint | PK |
| request_code | varchar unique | MR-2026-0019 |
| tenant_id | bigint FK | Requesting tenant |
| space_id | bigint FK | Affected space |
| category | enum | ac / electrical / cleaning / plumbing / equipment / other |
| description | text | Detailed description of the issue |
| photo_url | varchar nullable | S3 URL of uploaded photo |
| status | enum | open / in_progress / resolved |
| assigned_to_user_id | bigint FK nullable | Internal staff assigned to handle it |
| admin_notes | text nullable | Internal notes visible to staff only |
| resolved_at | timestamp nullable | When status changed to resolved |
| created_at / updated_at | timestamps |  |

Maintenance Workflow

Tenant submits via portal → status = open → Admin and Finance receive email + in-app notification

Admin opens /admin/maintenance, assigns staff member (assigned_to_user_id), status → in_progress → tenant notified (WhatsApp + email)

Assigned staff marks as resolved → status → resolved → tenant notified (WhatsApp + email)

All status changes recorded in audit_logs

/admin/maintenance list: tabs Open / In Progress / Resolved. Filter by category, tenant, space.

10.3 Communications & Announcements

Broadcast Announcements

Finance or Admin creates announcement at /admin/communications/new

Fields: subject, body (rich text), recipient group (all_tenants / office_tenants / educational_tenants / conference_clients), channels (email, WhatsApp, or both)

On submit: system queries tenant IDs matching the recipient group, dispatches SendAnnouncementJob to queue

Queue job loops through recipients: sends Resend email + WhatsApp per tenant, creates tenant_notifications record per tenant

announcements table records the broadcast with sent_at timestamp

Delivery log: admin can view which tenants received the announcement (join on tenant_notifications)

All Automated Notification Triggers

| Trigger | When | Channel | Recipient |
| --- | --- | --- | --- |
| Lease renewal approaching | 10 days before lease.end_date | WhatsApp + Email | Tenant + Admin |
| Rent invoice created | When invoice created and sent | WhatsApp + Email | Tenant |
| Invoice reminder | 3 days before due date (if unpaid) | WhatsApp + Email | Tenant |
| Invoice due today | On due date (if unpaid) | WhatsApp + Email | Tenant |
| Invoice overdue | 1 day past due date | WhatsApp + Email | Tenant + Admin |
| Invoice 7+ days overdue | 7 days past due date | Email | Admin |
| Booking acknowledgement | On booking submission | WhatsApp + Email | Client |
| Booking status change | On every status transition | WhatsApp + Email | Booking client |
| Maintenance: in progress | When request assigned | WhatsApp + Email | Tenant |
| Maintenance: resolved | When request resolved | WhatsApp + Email | Tenant |
| Waiting list slot opens | When approved booking cancelled | WhatsApp + Email | Next in queue |
| Payslip delivery | On payroll finalization | WhatsApp + Email | Employee |
| Monthly report | Last day of month | Email | Admin + Super Admin |
| New booking in queue | When booking reaches admin_pending | Email | Admin |
| Booking Finance queue | When booking reaches accountant_pending | Email | Finance |

SECTION 11 — TECHNOLOGY STACK

| Layer | Technology | Version | Notes |
| --- | --- | --- | --- |
| Frontend Framework | Next.js (App Router) | 14.x | TypeScript, Server Components, API routes. Used for all 3 frontend apps. |
| UI Styling | Tailwind CSS | 3.x | Brand colors in tailwind.config.js. Mobile-first. |
| Font | Poppins | via next/font/google | Weights: 400, 500, 600, 700. Fallback: Calibri in docx, system-sans in web. |
| Backend Framework | Laravel | 11.x | PHP 8.3. REST API. All business logic in app/Services/. |
| Authentication | Laravel Sanctum | — | SPA cookie tokens. HTTP-only, Secure, SameSite=Lax. |
| Permissions | Spatie Laravel Permission | — | Roles and permissions. Middleware on all API routes. |
| Database | PostgreSQL | 16 | Primary datastore. decimal(15,2) for all money. Soft deletes. |
| Cache / Queue Backend | Redis | 7 | Sessions, queues, rate limiting, KPI cache (5-min TTL). |
| Queue Runner | Laravel Horizon | — | Monitors and processes queues. Supervised by Supervisor. |
| PDF Generation | Laravel DomPDF (barryvdh) | — | Invoices, payslips, reports. Blade templates in resources/views/pdfs/. |
| Excel Export | Maatwebsite/Laravel-Excel | 3.x | Report exports. Uses PhpSpreadsheet. |
| File Storage | AWS S3 (or compatible) | — | Contracts, KYC docs, payslips, photos, receipts. Laravel Storage facade with signed URLs. |
| Email | Resend API | — | resend/resend-php SDK. HTML Blade templates. Branded with logo and colors. |
| WhatsApp | WhatsApp Business API | Twilio or 360dialog | Automated messages for all notification triggers. Provider switchable via config. |
| Hosting | VPS (Ubuntu 22.04) | — | Nginx, PHP-FPM, PostgreSQL, Redis. PM2 for Next.js. Supervisor for Horizon. |
| SSL | Let's Encrypt (Certbot) | — | All 3 subdomains + API domain. Auto-renewal. |
| Version Control | Git | — | Recommended: separate repos per app or monorepo with workspaces. |

SECTION 12 — DEPLOYMENT & INFRASTRUCTURE

12.1 Domain Structure

halelotower.so — Public marketing website — Next.js app

portal.halelotower.so — Tenant portal — Next.js app

admin.halelotower.so — Admin dashboard — Next.js app

api.halelotower.so — Laravel REST API — not publicly linked, CORS-restricted

12.2 Server Architecture

Single VPS (Ubuntu 22.04). Can be split to multiple VPS for scale later.

Nginx: reverse proxy. Each Next.js app runs on a distinct port (e.g. 3000, 3001, 3002). Nginx routes subdomain → port. Laravel served via PHP-FPM on a socket.

PM2: process manager for Next.js apps. Auto-restarts on crash. Startup on server reboot.

Supervisor: manages Laravel Horizon (queue worker). Auto-restarts. Config in /etc/supervisor/conf.d/horizon.conf

Cron: one entry — '* * * * * cd /var/www/api && php artisan schedule:run >> /dev/null 2>&1' — Laravel handles all scheduled command dispatch internally.

PostgreSQL: running on localhost:5432. Daily pg_dump backup piped to S3 via cron at 02:00.

Redis: running on localhost:6379. Used for sessions, queues, and cache.

SSL: Certbot (Let's Encrypt). Certificates auto-renewed. Nginx configured with redirect HTTP → HTTPS.

12.3 Deployment Steps (VPS)

Step 1: Clone repos to /var/www/public, /var/www/portal, /var/www/admin, /var/www/api

Step 2: Install PHP 8.3, Composer, Node.js 20, NPM, Redis, PostgreSQL, Nginx, Certbot

Step 3: Run composer install --no-dev for Laravel. Run npm ci && npm run build for each Next.js app.

Step 4: Configure .env files for each app (never commit .env to git)

Step 5: Run php artisan migrate --force && php artisan db:seed for initial database setup

Step 6: Configure Nginx virtual hosts for all 4 domains

Step 7: Obtain SSL certificates: certbot --nginx -d halelotower.so -d portal.halelotower.so -d admin.halelotower.so -d api.halelotower.so

Step 8: Start PM2 for Next.js apps. Start Supervisor/Horizon. Set cron.

Step 9: Verify all apps load and API is accessible from Next.js apps

Step 10: Smoke test: create a test user, perform a test login with 2FA, create a test booking

12.4 Key Environment Variables

# Laravel (.env)
APP_NAME="Haleelo Tower"
APP_ENV=production
APP_URL=https://api.halelotower.so
APP_KEY=base64:...

DB_CONNECTION=pgsql
DB_HOST=127.0.0.1
DB_PORT=5432
DB_DATABASE=haleelo_tower
DB_USERNAME=haleelo_user
DB_PASSWORD=...

CACHE_DRIVER=redis
QUEUE_CONNECTION=redis
SESSION_DRIVER=redis
REDIS_HOST=127.0.0.1
REDIS_PORT=6379

AWS_ACCESS_KEY_ID=...
AWS_SECRET_ACCESS_KEY=...
AWS_DEFAULT_REGION=us-east-1
AWS_BUCKET=haleelo-tower

RESEND_API_KEY=re_...
RESEND_FROM_ADDRESS=noreply@halelotower.so
RESEND_FROM_NAME="Haleelo Tower"
RESEND_REPLY_TO=info@halelotower.so

WHATSAPP_PROVIDER=twilio  # or 360dialog
WHATSAPP_ACCOUNT_SID=...  # Twilio
WHATSAPP_AUTH_TOKEN=...   # Twilio
WHATSAPP_SENDER_NUMBER=whatsapp:+252...

SANCTUM_STATEFUL_DOMAINS=halelotower.so,portal.halelotower.so,admin.halelotower.so
SESSION_DOMAIN=.halelotower.so

# Next.js apps (.env.local)
NEXT_PUBLIC_API_URL=https://api.halelotower.so
NEXT_PUBLIC_APP_NAME="Haleelo Tower"

SECTION 13 — PHASED DELIVERY PLAN

| Phase | Focus | Key Deliverables | Est. Duration |
| --- | --- | --- | --- |
| Phase 1 | User Management & Settings | Auth system (email + password + 2FA), RBAC with Spatie, user CRUD, invite-by-email, central settings module (all 9 settings sections), audit trail | 1 week |
| Phase 2 | Booking System | Product management, catering package config, conference hall 4-step booking flow with approval chain, office/educational lease flow, booking calendar, waiting list, recurring bookings, availability validation | 1.5 weeks |
| Phase 3 | Finance & Accounting | Chart of accounts, 5-account management, bill code system, customer invoicing (auto + manual), vendor bills & POs, expense recording, electricity billing, payment recording, inter-account transfers, journal entries, trial balance, all 18 financial reports, HR & payroll full module | 3 weeks |
| Phase 4 | Public Website | All public pages (/,/spaces,/spaces/[slug],/book/[slug],/confirmation,/waiting-list,/faq,/contact), booking request form, floor map SVG, catering packages display, responsive Tailwind design | 1 week |
| Phase 5 | Tenant Portal, Maintenance, Communications | Full tenant portal (7 pages), maintenance module, broadcast announcements, all automated WhatsApp/email notification triggers, tenant notification bell, portal credential management | 1 week |
| Final | Testing & Launch | End-to-end testing all roles and workflows, UAT with client, staff training sessions (per role), go-live deployment checklist, DNS cutover, SSL verification | 0.5 weeks |
| TOTAL |  |  | ~8 weeks |

SECTION 14 — TRAINING & HANDOVER

Training will be conducted with each role separately. All training includes a recorded screen-share session and a written quick reference card per role.

| Role | Who | Training Topics |
| --- | --- | --- |
| Super Admin | IT/System Admin | Full system walkthrough — all settings, user management, audit trail, system recovery, .env management, Horizon dashboard, server basics |
| Admin | Building Manager | Booking calendar and approval workflow, tenant management, product management, reports (read-only), announcement broadcasts, lease renewals |
| Operations | Receptionist ×2 | Creating bookings on behalf of clients, tenant onboarding process, invoice creation, navigating the dashboard |
| Finance | Finance Officer | All finance workflows: invoice management, payment recording, vendor bills, expense recording, electricity billing, payroll run, all financial reports and exports |
| Tenants | Long-Term Tenants | Tenant portal: viewing invoices, downloading documents, submitting maintenance requests, reading announcements |

Handover Package

Source code repos (Git) with README for each app

.env template files with all required keys documented

Server configuration files (Nginx virtual hosts, Supervisor config)

Database ERD (Entity Relationship Diagram) exported from PostgreSQL

This Implementation Plan document (v3.0)

Recorded training videos (one per role)

Quick reference cards (PDF, one per role)

Admin credentials for all 4 applications

S3 bucket access credentials

Resend API account login

WhatsApp Business API credentials

SECTION 15 — POST-LAUNCH SUPPORT

A monthly retainer is recommended covering the following:

Bug fixes: any defects discovered post-launch addressed within 48 hours (critical) or next scheduled update (minor)

Server monitoring: uptime monitoring, SSL certificate renewal alerts, disk space alerts

Platform updates: Laravel/Next.js security patches, dependency updates

Feature additions: new requirements beyond this v3.0 spec scoped and quoted per request

Backup verification: weekly confirmation that automated S3 backups are completing and restorable

Queue health: monitoring Laravel Horizon dashboard for stuck jobs or failed queues

Primary contact: Building Manager (Admin role) is the designated point of contact for all support requests

Support channel: dedicated WhatsApp group or email thread per client preference

SECTION 16 — RECOMMENDATIONS FOR REVIEW

These features were identified as valuable additions not explicitly requested. Late payment penalties and bank reconciliation have been moved to Future Phase per client instruction. The remaining 12 recommendations are listed below for client review.

| # | Recommendation | Phase |
| --- | --- | --- |
| 1 | Petty Cash Management | Pilot |
| 2 | Receipt / Payment Vouchers | Pilot |
| 3 | Inter-Account Transfer Receipts | Pilot |
| 4 | Budget Planning vs Actuals | Future |
| 5 | Accounts Receivable Aging Alerts | Future |
| 6 | Fiscal Year Lock | Future |
| 7 | Catering Expense Tracking Per Event | Pilot |
| 8 | Asset Register | Future |
| 9 | Credit Notes | Future |
| 10 | Multi-Currency Display | Future |
| 11 | Recurring Expense Templates | Future |
| 12 | Tax / VAT Configuration | Future |
| 13 | Late Payment Penalties | Future |
| 14 | Bank Reconciliation Tool | Future |

1. Petty Cash Management [Pilot]: Track small day-to-day cash purchases with a dedicated petty cash account (COA 1001), running balance display, and a formal replenishment workflow. Finance records petty cash disbursements and requests replenishment when the float falls below a configurable threshold.

2. Receipt / Payment Vouchers [Pilot]: Auto-generate a printable PDF voucher (DomPDF) for every payment received. Voucher includes: bill code (RCP-XXXX), amount, date, payment method, payer name, and a signature line. Sent to the client alongside the invoice as proof of payment.

3. Inter-Account Transfer Receipts [Pilot]: When funds are transferred between the 5 accounts (e.g. ZAAD → Darasalam Bank), auto-generate a transfer reference document (PDF) with the TRF code, source account, destination account, amount, date, and authorized by. Stored in S3.

4. Budget Planning vs Actuals [Future]: Allow Finance to set monthly or annual budget targets per expense COA category. Dashboard widget compares actual spend vs budget with a progress bar. Automated email alert when a category reaches 80% and again at 100% of budget.

5. Accounts Receivable Aging Alerts [Future]: Escalating automated alerts beyond the basic reminder: at 30 days, 60 days, and 90 days overdue — escalating from email-only to WhatsApp + email + Admin notification.

6. Fiscal Year Lock [Future]: Finance or Super Admin can lock a completed financial period so no retrospective edits can be made to historical journal entries. Locked periods display a padlock icon in the journal view.

7. Catering Expense Tracking Per Event [Pilot]: Already partially supported via expenses.booking_id. The booking detail page calculates: Event Revenue (invoice total) − Event Expenses (linked expenses) = Event Net Profit/Loss. This enables per-event profitability visibility.

8. Asset Register [Future]: Track the building's major assets (furniture, AV equipment, generator, AC units, etc.) with purchase date, cost, useful life, and residual value. System calculates and auto-posts monthly straight-line depreciation journal entries (Debit Depreciation Expense, Credit Accumulated Depreciation).

9. Credit Notes [Future]: Issue a formal credit note against an existing invoice for partial or full refunds. Credit note posts a reversing journal entry (Debit Revenue, Credit Accounts Receivable) and reduces the tenant's outstanding balance. Tenant can view credit notes in the portal.

10. Multi-Currency Display [Future]: Schema already designed to support a currency field (defaulting to USD). Activating multi-currency display (e.g. USD + Somali Shilling at a configurable exchange rate) would be a configuration switch requiring a minor frontend update.

11. Recurring Expense Templates [Future]: Define recurring expense templates that auto-generate each month (e.g. utility bills, monthly cleaning contracts). Saves Finance repetitive manual data entry. Templates configurable with: description, amount, expense account, payment account, day of month to generate.

12. Tax / VAT Configuration [Future]: Add a configurable tax_rate field (defaulting to 0%) to invoices. The system already calculates subtotal separately from total_amount. Activating tax would display a tax line on invoices and add a Tax Payable liability account to the COA.

13. Late Payment Penalties [Future]: FUTURE PHASE (per client instruction): configurable penalty amount or percentage applied automatically to invoices after a configurable grace period. Would generate a penalty invoice_line_item and post journal entries accordingly.

14. Bank Reconciliation Tool [Future]: FUTURE PHASE (per client instruction): a UI to upload or manually enter mobile money / bank statement transactions, match them against system account_transactions records, and flag discrepancies for Finance review.

SECTION 17 — COMPLETE FEATURE REGISTER

All confirmed platform features. Status: Pilot = included in this build. Future = scoped for a later phase.

| # | Feature | Module | Phase | Status |
| --- | --- | --- | --- | --- |
| 1 | Staff user account CRUD (create, edit, deactivate) | User Management | 1 | Pilot |
| 2 | Role assignment: Super Admin, Admin, Operations, Finance | User Management | 1 | Pilot |
| 3 | Spatie Laravel Permission package for RBAC | User Management | 1 | Pilot |
| 4 | Invite user by email via Resend API with temporary password link | User Management | 1 | Pilot |
| 5 | Staff login with email + password | Authentication | 1 | Pilot |
| 6 | Two-factor authentication (2FA) via WhatsApp OTP for all staff | Authentication | 1 | Pilot |
| 7 | 2FA required on every login — no persistent bypass | Authentication | 1 | Pilot |
| 8 | Laravel Sanctum SPA cookie token authentication | Authentication | 1 | Pilot |
| 9 | Staff session timeout: 8 hours inactivity | Authentication | 1 | Pilot |
| 10 | Tenant portal session timeout: 24 hours inactivity | Authentication | 1 | Pilot |
| 11 | Password policy enforcement (uppercase, number, symbol, 8+ chars) | Authentication | 1 | Pilot |
| 12 | Failed login lockout: 5 attempts → 15 min lockout | Authentication | 1 | Pilot |
| 13 | Password reset via Resend email link | Authentication | 1 | Pilot |
| 14 | Audit trail: all state-changing actions logged to audit_logs | Audit | 1 | Pilot |
| 15 | Audit log: immutable — no edit/delete by any role | Audit | 1 | Pilot |
| 16 | Audit log: filterable by user, date, action, model type | Audit | 1 | Pilot |
| 17 | Audit log: exportable as PDF and Excel | Audit | 1 | Pilot |
| 18 | Central System Settings module (9 configuration sections) | Settings | 1 | Pilot |
| 19 | Building name, logo, contact, address configuration | Settings | 1 | Pilot |
| 20 | Timezone locked to EAT UTC+3 | Settings | 1 | Pilot |
| 21 | Email configuration: Resend API key, sender name/email | Settings | 1 | Pilot |
| 22 | WhatsApp API configuration: Twilio or 360dialog | Settings | 1 | Pilot |
| 23 | Session time configuration (Morning/Afternoon/Evening) | Settings | 1 | Pilot |
| 24 | Payment terms: configurable invoice due days | Settings | 1 | Pilot |
| 25 | Working hours per day setting (for payroll) | Settings | 1 | Pilot |
| 26 | Fiscal year start month setting | Settings | 1 | Pilot |
| 27 | Product management: create/edit conference halls, offices, educational space | Products | 2 | Pilot |
| 28 | Product photos: multi-upload to S3, drag-to-reorder | Products | 2 | Pilot |
| 29 | Product active/inactive toggle (no delete) | Products | 2 | Pilot |
| 30 | Product amenities (JSON array: projector, AC, WiFi, etc.) | Products | 2 | Pilot |
| 31 | Product services / add-ons per product | Products | 2 | Pilot |
| 32 | Catering package config: Silver, Gold, Platinum (name, items, base price) | Products | 2 | Pilot |
| 33 | DJ add-on pricing (system-wide setting) | Products | 2 | Pilot |
| 34 | Cameraman add-on pricing (system-wide setting) | Products | 2 | Pilot |
| 35 | Conference hall booking request (public form) | Bookings | 2 | Pilot |
| 36 | Booking reference code generation (BK-YYYY-XXXX) | Bookings | 2 | Pilot |
| 37 | 4-step booking approval chain (Draft → Admin Pending → Accountant Pending → Approved) | Bookings | 2 | Pilot |
| 38 | Admin approval action with rejection reason | Bookings | 2 | Pilot |
| 39 | Finance final approval action with rejection reason | Bookings | 2 | Pilot |
| 40 | Booking status log (full history of all status transitions) | Bookings | 2 | Pilot |
| 41 | Booking calendar view (month/week/day, color-coded by status) | Bookings | 2 | Pilot |
| 42 | Create booking on behalf of client (Operations / Admin) | Bookings | 2 | Pilot |
| 43 | Booking detail page with status timeline and linked invoices | Bookings | 2 | Pilot |
| 44 | Availability validation (no overlapping approved bookings) | Bookings | 2 | Pilot |
| 45 | Waiting list for fully-booked slots | Bookings | 2 | Pilot |
| 46 | Automatic waiting list notification on booking cancellation | Bookings | 2 | Pilot |
| 47 | Recurring bookings with recurrence_rule (weekly/monthly) | Bookings | 2 | Pilot |
| 48 | Cancel single occurrence vs cancel entire series | Bookings | 2 | Pilot |
| 49 | Custom session duration booking (min 1 hour, max 1 month, up to 3 months advance) | Bookings | 2 | Pilot |
| 50 | Office lease booking flow (draft → admin approval → lease active) | Bookings | 2 | Pilot |
| 51 | Educational space lease booking flow (semester) | Bookings | 2 | Pilot |
| 52 | Tenant onboarding: document collection (KYC, lease, business reg, notary) | Tenants | 2 | Pilot |
| 53 | Tenant portal credential generation (email + password) | Tenants | 2 | Pilot |
| 54 | Lease record with security deposit tracking | Tenants | 2 | Pilot |
| 55 | Automated lease renewal reminder (10 days before expiry, WhatsApp + email) | Tenants | 2 | Pilot |
| 56 | Lease expiry auto-detection (daily cron) | Tenants | 2 | Pilot |
| 57 | Chart of accounts (COA) with default structure (1000-4999 range) | Finance | 3 | Pilot |
| 58 | Finance can add sub-accounts; Super Admin can edit account codes | Finance | 3 | Pilot |
| 59 | 5 operating accounts (Edahab×2, ZAAD×2, Darasalam Bank) with transaction tracking | Finance | 3 | Pilot |
| 60 | Account balance computed from transaction history (no static field drift) | Finance | 3 | Pilot |
| 61 | Per-account chronological transaction list with running balance | Finance | 3 | Pilot |
| 62 | Inter-account transfers with journal entry auto-posting | Finance | 3 | Pilot |
| 63 | Bill code / reference code system (all 11 prefixes) | Finance | 3 | Pilot |
| 64 | ReferenceCodeService: atomic sequential code generation (row-level DB lock) | Finance | 3 | Pilot |
| 65 | Customer invoices: auto-generated for monthly rent (1st of month cron) | Finance | 3 | Pilot |
| 66 | Customer invoices: auto-generated on conference hall booking approval | Finance | 3 | Pilot |
| 67 | Customer invoices: manual creation by Finance | Finance | 3 | Pilot |
| 68 | Invoice line items with COA account code mapping | Finance | 3 | Pilot |
| 69 | LPO number field on invoices (for corporate/govt clients) | Finance | 3 | Pilot |
| 70 | Invoice PDF generation (DomPDF, branded, with all 5 account payment instructions) | Finance | 3 | Pilot |
| 71 | Invoice delivery via Resend email (PDF attached) + WhatsApp | Finance | 3 | Pilot |
| 72 | Automated invoice reminders (3 days before, on due date, 1 day overdue, 7 days overdue) | Finance | 3 | Pilot |
| 73 | Invoice status auto-update to overdue | Finance | 3 | Pilot |
| 74 | Payment recording (customer receipts and vendor payments) | Finance | 3 | Pilot |
| 75 | Payment method tracking (Edahab, ZAAD, bank, cheque, cash) | Finance | 3 | Pilot |
| 76 | Payment auto-posts journal entry and updates account_transactions | Finance | 3 | Pilot |
| 77 | Security deposit: receive, hold, and return workflow with journal entries | Finance | 3 | Pilot |
| 78 | Vendor master data management | Finance | 3 | Pilot |
| 79 | Purchase orders (PO) with status flow | Finance | 3 | Pilot |
| 80 | Vendor bills with line items, expense account mapping, receipt upload | Finance | 3 | Pilot |
| 81 | Vendor bill payment recording with journal entry | Finance | 3 | Pilot |
| 82 | Expense recording with COA mapping and booking linkage | Finance | 3 | Pilot |
| 83 | Expense auto-posts journal entry on save | Finance | 3 | Pilot |
| 84 | Electricity rate table with effective date range history | Finance | 3 | Pilot |
| 85 | Electricity meter reading entry (auto-fills previous reading) | Finance | 3 | Pilot |
| 86 | Electricity charge calculation (kWh × rate, rate snapshot saved) | Finance | 3 | Pilot |
| 87 | Electricity charge: add to monthly invoice OR standalone ELEC invoice | Finance | 3 | Pilot |
| 88 | Journal entries: auto-posted on all financial events | Finance | 3 | Pilot |
| 89 | Journal entries: manual creation by Finance for adjustments | Finance | 3 | Pilot |
| 90 | General Ledger view: per-account with running balance, exportable | Finance | 3 | Pilot |
| 91 | Journal view: chronological, all entries, filterable | Finance | 3 | Pilot |
| 92 | Trial Balance: Σ debits = Σ credits validation | Finance | 3 | Pilot |
| 93 | Balance Sheet report | Finance | 3 | Pilot |
| 94 | Profit & Loss report | Finance | 3 | Pilot |
| 95 | Cash Flow Statement | Finance | 3 | Pilot |
| 96 | Partner Ledger (per tenant / per vendor) | Finance | 3 | Pilot |
| 97 | Aged Receivables report (0-30, 31-60, 61-90, 90+ days) | Finance | 3 | Pilot |
| 98 | Aged Payables report | Finance | 3 | Pilot |
| 99 | Revenue Report by source | Finance | 3 | Pilot |
| 100 | Expense Report by COA category | Finance | 3 | Pilot |
| 101 | Occupancy Report per space per period | Finance | 3 | Pilot |
| 102 | Bookings Report (filterable, exportable) | Finance | 3 | Pilot |
| 103 | Payment Report (Paid/Partial/Overdue) | Finance | 3 | Pilot |
| 104 | Electricity Billing Report per tenant/period | Finance | 3 | Pilot |
| 105 | Payroll Summary by department/month | Finance | 3 | Pilot |
| 106 | Invoice Analysis by type/status/period | Finance | 3 | Pilot |
| 107 | All reports: PDF and Excel export | Finance | 3 | Pilot |
| 108 | Management dashboard KPIs (revenue, tenants, bookings, overdue, account balances) | Finance | 3 | Pilot |
| 109 | Revenue trend bar chart (12 months) | Finance | 3 | Pilot |
| 110 | Revenue by source doughnut chart | Finance | 3 | Pilot |
| 111 | Demand analytics: most-booked spaces, most popular sessions | Finance | 3 | Pilot |
| 112 | Automated monthly report email (last day of month, Resend, to Admin + Super Admin) | Finance | 3 | Pilot |
| 113 | Employee records (salaried and daily rate) | HR/Payroll | 3 | Pilot |
| 114 | Attendance logging per employee per month | HR/Payroll | 3 | Pilot |
| 115 | Leave requests (annual, sick, unpaid) with approval | HR/Payroll | 3 | Pilot |
| 116 | Overtime records | HR/Payroll | 3 | Pilot |
| 117 | Salary deductions (absence, advance, disciplinary) | HR/Payroll | 3 | Pilot |
| 118 | Payroll run: calculate net pay per employee | HR/Payroll | 3 | Pilot |
| 119 | Payslip PDF generation (branded, DomPDF, stored in S3) | HR/Payroll | 3 | Pilot |
| 120 | Payslip delivery via WhatsApp + email | HR/Payroll | 3 | Pilot |
| 121 | Payroll journal entry auto-posting on finalization | HR/Payroll | 3 | Pilot |
| 122 | Public homepage with hero, spaces showcase, How-It-Works, CTA | Public Website | 4 | Pilot |
| 123 | Browse spaces page with filter (type/floor/capacity/session) | Public Website | 4 | Pilot |
| 124 | Visual floor plan SVG (color-coded availability) | Public Website | 4 | Pilot |
| 125 | Individual space detail pages with gallery and pricing | Public Website | 4 | Pilot |
| 126 | Catering packages display (Silver/Gold/Platinum) on space pages | Public Website | 4 | Pilot |
| 127 | Online booking request form with live price summary | Public Website | 4 | Pilot |
| 128 | Booking confirmation page with reference code and approval steps | Public Website | 4 | Pilot |
| 129 | Waiting list signup form | Public Website | 4 | Pilot |
| 130 | FAQ page (accordion) | Public Website | 4 | Pilot |
| 131 | Contact page with building details | Public Website | 4 | Pilot |
| 132 | Fully responsive design (mobile-first, Tailwind CSS, Poppins, brand colors) | Public Website | 4 | Pilot |
| 133 | Tenant portal: login with email + password (no 2FA) | Tenant Portal | 5 | Pilot |
| 134 | Tenant portal: dashboard (lease card, notifications, quick links) | Tenant Portal | 5 | Pilot |
| 135 | Tenant portal: invoice list with PDF download | Tenant Portal | 5 | Pilot |
| 136 | Tenant portal: electricity bills view | Tenant Portal | 5 | Pilot |
| 137 | Tenant portal: conference hall bookings list with status | Tenant Portal | 5 | Pilot |
| 138 | Tenant portal: documents download (signed lease, KYC uploads) | Tenant Portal | 5 | Pilot |
| 139 | Tenant portal: maintenance request submission (with photo upload) | Tenant Portal | 5 | Pilot |
| 140 | Tenant portal: maintenance request status tracking | Tenant Portal | 5 | Pilot |
| 141 | Tenant portal: profile update and password change | Tenant Portal | 5 | Pilot |
| 142 | Tenant portal: in-app notification bell (30-second polling) | Tenant Portal | 5 | Pilot |
| 143 | Maintenance management: Admin assigns staff, tracks to resolution | Maintenance | 5 | Pilot |
| 144 | Maintenance status notifications (WhatsApp + email to tenant) | Maintenance | 5 | Pilot |
| 145 | Broadcast announcements (Finance/Admin → tenant group → email + WhatsApp) | Communications | 5 | Pilot |
| 146 | Announcement delivery log per tenant | Communications | 5 | Pilot |
| 147 | Booking acknowledgement notification (WhatsApp + email on submission) | Communications | 5 | Pilot |
| 148 | Booking status change notifications (all transitions, WhatsApp + email) | Communications | 5 | Pilot |
| 149 | All notifications via Laravel Queue + Horizon (async, non-blocking) | Communications | 5 | Pilot |
| 150 | Petty cash management (cash account, running balance, replenishment) | Finance | Future | Future |
| 151 | Receipt / payment voucher PDF (auto-generated on payment receipt) | Finance | Future | Pilot |
| 152 | Inter-account transfer receipt document (PDF, S3 storage) | Finance | Future | Pilot |
| 153 | Budget planning vs actuals with alerts | Finance | Future | Future |
| 154 | Accounts receivable aging alerts (30/60/90 day escalation) | Finance | Future | Future |
| 155 | Fiscal year lock (prevent edits to closed periods) | Finance | Future | Future |
| 156 | Per-event profitability (revenue − linked expenses per booking) | Finance | 3 | Pilot |
| 157 | Asset register with straight-line depreciation auto-posting | Finance | Future | Future |
| 158 | Credit notes against invoices | Finance | Future | Future |
| 159 | Multi-currency display (USD + Somali Shilling) | Finance | Future | Future |
| 160 | Recurring expense templates (auto-generate monthly) | Finance | Future | Future |
| 161 | Tax / VAT configuration (configurable tax rate, currently 0%) | Finance | Future | Future |
| 162 | Late payment penalties (auto-applied after grace period) | Finance | Future | Future |
| 163 | Bank reconciliation tool | Finance | Future | Future |

SECTION 18 — IMPLEMENTATION NOTES FOR CLAUDE CODE CLI

This section is written directly for the developer or AI building this system. All architectural decisions are final unless explicitly changed by the client.

Core Architectural Rules

All business logic lives in Laravel services (app/Services/) — not in controllers. Controllers are thin: validate request → call service → return response. No business logic in models or controllers.

Service layer pattern: BookingService, InvoiceService, PaymentService, AccountingService, PayrollService, NotificationService, ReferenceCodeService. Each service is a single-responsibility class injected via Laravel's IoC container.

AccountingService is the single entry point for all journal entry posting. Never post journal entries from controllers. All other services call AccountingService when a financial event occurs.

ReferenceCodeService::generate($prefix) must use a DB transaction with SELECT FOR UPDATE to prevent duplicate codes under concurrent requests.

Queue jobs handle: Resend email sending, WhatsApp message sending, PDF generation, auto-invoice creation, scheduled reminders. Never send emails or WhatsApp in the synchronous request cycle.

All file uploads go to S3 via Laravel's Storage facade. Generate signed URLs for downloads (1-hour expiry). Never serve files directly from the server filesystem.

The Next.js frontend never queries the database directly. All data via the Laravel REST API.

Frontend auth state stored in an HTTP-only cookie managed by Sanctum. React context (AuthContext) stores the user object returned by /api/auth/me.

All money values stored as decimal(15,2) in PostgreSQL. Never use float for currency. PHP: use string arithmetic or BCMath. Never cast to float.

deleted_at soft-delete on all core tables EXCEPT: audit_logs, journal_entries, journal_entry_lines (these are immutable append-only records).

CORS: Laravel config/cors.php must allow only the 3 subdomain origins. API must not be accessible from arbitrary origins.

Rate limiting: apply Laravel's throttle middleware to all public API routes (60 req/min). Auth routes: stricter (10 req/min).

Laravel File Structure (Key Directories)

app/Services/ — all business logic classes

app/Services/AccountingService.php — journal entry posting for all financial events

app/Services/BookingService.php — booking creation, status transitions, approval chain

app/Services/InvoiceService.php — invoice creation, PDF generation, delivery

app/Services/PaymentService.php — payment recording, invoice status update

app/Services/PayrollService.php — payroll calculation, payslip generation

app/Services/NotificationService.php — WhatsApp and email dispatch orchestration

app/Services/ReferenceCodeService.php — atomic sequential code generation

app/Jobs/ — all queue jobs (SendEmailJob, SendWhatsAppJob, GeneratePdfJob, AutoGenerateInvoicesJob, etc.)

app/Http/Controllers/Api/ — thin controllers, one per domain (BookingController, InvoiceController, etc.)

app/Models/ — Eloquent models with relationships and scopes. No business logic.

resources/views/pdfs/ — DomPDF Blade templates (invoice.blade.php, payslip.blade.php, etc.)

resources/views/emails/ — Resend email Blade templates (invoice.blade.php, booking_confirmation.blade.php, etc.)

database/migrations/ — one file per table

database/seeders/RoleSeeder.php — seeds Spatie roles and permissions

database/seeders/ChartOfAccountsSeeder.php — seeds default COA

database/seeders/SpaceSeeder.php — seeds the building's floors and spaces

database/seeders/SystemSettingsSeeder.php — seeds default system_settings values

Next.js App Structure (Admin Dashboard)

app/(auth)/login/page.tsx — login form

app/(auth)/2fa/page.tsx — 2FA OTP entry

app/(dashboard)/layout.tsx — authenticated layout with sidebar nav

app/(dashboard)/bookings/page.tsx — booking list with tabs

app/(dashboard)/bookings/[id]/page.tsx — booking detail

app/(dashboard)/finance/invoices/page.tsx — invoice list

app/(dashboard)/finance/invoices/[id]/page.tsx — invoice detail

app/(dashboard)/finance/accounts/page.tsx — account balances

app/(dashboard)/finance/journal/page.tsx — journal entries

app/(dashboard)/finance/reports/[type]/page.tsx — dynamic report page

app/(dashboard)/payroll/page.tsx — payroll runs list

app/(dashboard)/settings/page.tsx — system settings

lib/api.ts — Axios instance with base URL, cookie credentials, CSRF handling

lib/auth.ts — auth context, useAuth hook, permission check

hooks/usePermission.ts — returns true/false for a given permission string

components/ui/ — shared UI components (Button, Badge, Modal, Table, etc.)

Key API Endpoints Reference

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/login | Email + password → returns challenge token if 2FA needed |
| POST | /api/auth/2fa/verify | Verify OTP → issues Sanctum cookie |
| POST | /api/auth/logout | Destroys session |
| GET | /api/auth/me | Returns authenticated user with role and permissions array |
| GET | /api/bookings | List bookings (with filters: status, product_id, date range) |
| POST | /api/bookings | Create booking (public or staff) |
| GET | /api/bookings/{id} | Booking detail |
| PATCH | /api/bookings/{id}/status | Status transition (approve/reject/cancel) |
| GET | /api/products | List products (with filters) |
| POST | /api/products | Create product |
| PUT | /api/products/{id} | Update product |
| GET | /api/invoices | List invoices |
| POST | /api/invoices | Create invoice |
| POST | /api/invoices/{id}/send | Send invoice to tenant |
| GET | /api/invoices/{id}/pdf | Download invoice PDF (signed URL) |
| POST | /api/payments | Record a payment |
| GET | /api/accounts | List accounts with computed balances |
| POST | /api/accounts/transfer | Inter-account transfer |
| GET | /api/accounting/trial-balance | Trial balance data |
| GET | /api/accounting/ledger | General ledger (filtered by account + date) |
| GET | /api/reports/{type} | Financial report data (type = balance-sheet, pl, cash-flow, etc.) |
| GET | /api/electricity/readings | List electricity readings |
| POST | /api/electricity/readings | Record new reading |
| GET | /api/payroll/runs | List payroll runs |
| POST | /api/payroll/runs | Create payroll run |
| POST | /api/payroll/runs/{id}/finalize | Finalize run and send payslips |
| GET | /api/chart-of-accounts | List COA accounts |
| GET | /api/settings | Get all settings |
| PUT | /api/settings | Update settings (batch) |
| GET | /api/audit-logs | List audit logs (Admin + Super Admin only) |
| GET | /api/tenant/dashboard | Tenant portal: dashboard data (scoped to auth tenant) |
| GET | /api/tenant/invoices | Tenant portal: tenant's own invoices |
| POST | /api/tenant/maintenance | Tenant portal: submit maintenance request |
| GET | /api/tenant/notifications | Tenant portal: notifications |
| PATCH | /api/tenant/notifications/{id}/read | Mark notification as read |

Scheduled Commands (Laravel Scheduler)

| Command | Schedule | Purpose |
| --- | --- | --- |
| AutoGenerateMonthlyInvoices | Monthly, 1st at 07:00 | Creates invoices for all active monthly leases |
| LeaseExpiryReminder | Daily at 08:00 | Sends renewal reminders for leases expiring in ≤10 days |
| InvoiceReminderCheck | Daily at 09:00 | Sends reminders for invoices due in 3 days, due today, 1 day overdue, 7 days overdue |
| WaitingListFollowUp | Daily at 10:00 | Escalates waiting list notifications if previous contact did not respond within 24 hours |
| GenerateMonthlyReport | Last day of month at 23:30 | Compiles and emails monthly summary to Admin + Super Admin |
| UpdateLeaseStatuses | Daily at 00:05 | Sets lease status to expired where end_date < today |
| PruneAuditLogs | Never (audit logs are permanent) | N/A — do not implement log pruning |

WhatsApp Message Templates

WhatsApp Business API requires pre-approved message templates for outbound messages. The following templates must be submitted for approval before launch:

booking_acknowledgement — 'Hello {name}, your booking request for {space} on {date} ({session}) has been received. Reference: {booking_code}. We will confirm within 24 hours.'

booking_approved — 'Great news {name}! Your booking {booking_code} for {space} on {date} ({session}) is confirmed. Total: ${amount}. Invoice attached.'

booking_rejected — 'Hello {name}, your booking {booking_code} for {space} on {date} has not been approved. Reason: {reason}. Contact us to discuss alternatives.'

invoice_reminder — 'Hello {name}, invoice {invoice_code} for ${amount} is due on {due_date}. Pay via Edahab/ZAAD/Bank using your invoice code. View: {portal_link}'

invoice_overdue — 'Hello {name}, invoice {invoice_code} for ${amount} is now overdue. Please make payment immediately to avoid disruption. Contact: {phone}'

lease_renewal — 'Hello {name}, your lease for {space} expires on {end_date}. Please contact us to discuss renewal. {contact_email}'

maintenance_update — 'Hello {name}, your maintenance request {request_code} has been updated to: {status}. Notes: {notes}'

payslip — 'Hello {name}, your payslip for {month} is ready. Net pay: ${net_pay}. Download from your email or contact HR.'

waiting_list_slot — 'Hello {name}, a slot has opened for {space} on {date} ({session}). Reply YES to secure your place within 24 hours.'

Testing Checklist (Pre-Launch)

1. Auth: all 4 staff roles can log in, 2FA OTP delivered and validates correctly, lockout after 5 failed attempts

2. RBAC: each role can only access its permitted routes — verify forbidden routes return 403

3. Booking flow: submit via public form → appears in admin_pending → Admin approves → Finance approves → booking_approved → invoice auto-created → client notified

4. Booking rejection: reject at Admin stage → rejection notification sent → reject at Finance stage → rejection notification sent

5. Invoice: auto-generated on 1st of month for active lease — verify invoice_code, due_date, line items

6. Invoice PDF: download, verify branding, line items, total, payment instructions

7. Payment recording: record full payment → invoice status = paid → journal entry posted → account balance updated

8. Journal entry balance: after a sequence of transactions, verify trial balance (Σ debits = Σ credits)

9. Electricity: record reading → calculate charge → add to invoice → status = invoiced

10. Payroll: create payroll run → calculate net pay → finalize → payslip PDFs in S3 → WhatsApp/email delivered

11. Tenant portal: log in as tenant → view invoices → download PDF → submit maintenance request

12. Public website: submit booking form → confirmation page shows BK code → booking visible in admin

13. Waiting list: book a fully-booked slot → waiting list entry created → cancel approved booking → notification sent to first in queue

14. Audit log: perform 5 state-changing actions → verify all 5 appear in audit_logs with correct fields

15. WhatsApp: all 9 templates send correctly from all triggers

16. Resend email: all templates send correctly, PDF attachments deliver

17. S3: all uploads succeed, signed URLs work and expire correctly

18. Scheduled jobs: test AutoGenerateMonthlyInvoices and LeaseExpiryReminder manually via php artisan schedule:run

19. Queue: verify Horizon shows no failed jobs after running test scenarios

20. Performance: dashboard KPIs load in <2 seconds on a clean cache

END OF DOCUMENT

Haleelo Tower — Platform Implementation Plan v3.0

June 2026 | Confidential