## Slide 1
HALEELO TOWER
PLATFORM IMPLEMENTATION PLAN
A comprehensive digital management platform for tenants,
conference bookings, finance, payroll and reporting.
Prepared for
Building Owners
Date
May 2026
Version
v1.1
CONFIDENTIAL · For Internal Presentation Only

## Slide 2
AGENDA
What we will cover
in this presentation
01
Platform Overview
What the platform does and who it serves
02
Key Features
7 modules — Booking, Tenants, Finance, Payroll & more
03
Implementation Plan
6-week delivery timeline with clear milestones
04
Technology Stack
Recommended tools and infrastructure
05
Benefits & ROI
Why this investment pays off
06
Next Steps
What happens after you approve the plan
Haleelo Tower — Platform Implementation Plan | Confidential
2

## Slide 3
01 OVERVIEW
One Platform.
Everything You Need to Run Haleelo Tower.
Today, managing the building requires multiple disconnected tools and manual spreadsheets.
This platform replaces all of that with one unified digital system.
HALEELO
TOWER
Public
Website
Conference
Booking
Finance &
Invoicing
Payroll
Mgmt
Reporting
& Analytics
Tenant
Portal
3
User Roles
7
Modules
75+
Features
6 wks
To Deliver
Haleelo Tower — Platform Implementation Plan | Confidential
3

## Slide 4
Who Uses the Platform?
3 distinct portals, each designed for a specific audience
01 OVERVIEW
Building
Administrator
Full control over all platform modules — bookings, tenants, finance, payroll, and reports.
Manage office leases & tenants
Review and approve bookings
Issue invoices & track payments
Run payroll & generate payslips
View all reports & analytics
Tenant
(Office Occupant)
A dedicated self-service portal to manage their day-to-day relationship with the building.
View lease details & documents
Book conference rooms
Access invoices & payment history
Submit maintenance requests
Receive announcements
Public
Visitor
Anyone visiting the public website to learn about the building or book a conference room.
Browse available spaces
Check real-time availability
Submit a booking enquiry
View pricing & facilities
Contact the building team
Haleelo Tower — Platform Implementation Plan | Confidential
4

## Slide 5
Platform Modules
7 integrated modules covering the full operation of Haleelo Tower
02 FEATURES
MODULE 1
Public Website
& Enquiries
Showcase spaces online
Real-time availability viewer
Enquiry & contact forms
Mobile-responsive design
MODULE 2
Conference
Room Booking
Live calendar booking
Half/full day pricing
Equipment add-ons
Automated confirmation emails
MODULE 3
Tenant
Management
Digital lease storage
Tenant self-service portal
Document sharing
Maintenance requests
MODULE 4
Finance &
Invoicing
Auto invoice generation
LPO management
Security deposit tracking
Zaad / Edahab support
MODULE 5
Payroll
Management
Employee profiles & contracts
Attendance & leave tracking
Overtime & deductions
Auto payslip generation
MODULE 6
Reporting
& Analytics
Occupancy dashboards
Revenue trend charts
Peak demand heatmaps
Scheduled email reports
MODULE 7
Admin
Dashboard
Central command view
KPI summary cards
Notification centre
Role-based access control
Haleelo Tower — Platform Implementation Plan | Confidential
5

## Slide 6
Conference Room Booking
From public enquiry to confirmed booking — fully automated
02 FEATURES
1
Check
Availability
2
Select Room
& Add-ons
3
Submit
Booking Form
4
Admin
Confirms
5
Invoice
Issued
6
Day of Event
Check-in
Real-Time Calendar
Live availability visible to anyone — no double-bookings, ever.
Flexible Pricing
Half-day, full-day, per-session rates. Per-tenant custom pricing.
Add-on Services
Catering, AV equipment, parking — booked and billed alongside the room.
LPO Support
Accept corporate bookings with Local Purchase Orders — matched to invoices automatically.
Auto Confirmations
Booking confirmations and payment reminders sent automatically by email.
Cancellation Policy
Configurable cancellation windows and penalty rules enforced by the system.
Haleelo Tower — Platform Implementation Plan | Confidential
6

## Slide 7
Finance & Invoicing Module
Full financial visibility — from invoice creation to payment confirmation
02 FEATURES
Chart: Monthly Revenue Breakdown (USD)
| Jan | Feb | Mar | Apr | May
Office Leases | 24000 | 24000 | 24000 | 26000 | 28500
Conference | 8200 | 9100 | 10400 | 11800 | 13200
Add-ons | 1800 | 2100 | 2400 | 2800 | 3100
$48,250
May Revenue
12% vs Apr
94%
Collection Rate
vs 88% avg
$14,500
Deposits Held
8 tenants
2
Overdue
$2,650 at risk
Auto Invoice Generation
Invoices created automatically at each billing cycle start — zero manual effort.
LPO Management Queue
Corporate clients submit LPOs; the system matches them to invoices automatically.
Security Deposits
Each tenant's held deposit is tracked and released cleanly on lease end.
Multiple Payment Methods
Bank transfer, Zaad, Edahab and cheque — all recorded in one place.
Haleelo Tower — Platform Implementation Plan | Confidential
7

## Slide 8
Payroll Management Module
End-to-end payroll for all building staff
02 FEATURES
01
Employee Profiles
Store contracts, roles, salaries and start dates for every staff member.
02
Attendance Tracking
Daily log of Present, Absent, Leave. Overtime tracked automatically.
03
Deductions & Overtime
Configurable rules for late arrivals, unpaid leave and overtime pay.
04
Auto Payslip
System calculates net pay and generates a printable payslip each cycle.
05
Digital Delivery
Payslips sent to each employee by WhatsApp or email — no printing needed.
Payroll Cost Breakdown
May 2026 · 8 Employees · $6,420 Total
Chart: 
| Internal Staff | Maintenance | Cafeteria
Payroll | 3145 | 2050 | 1225
Internal Staff
$3,145
Maintenance
$2,050
Cafeteria
$1,225
Haleelo Tower — Platform Implementation Plan | Confidential
8

## Slide 9
Reporting & Analytics
Live dashboards and automated reports — no more manual spreadsheets
02 FEATURES
Chart: Occupancy & Collection Rate — Monthly Trend
| Jan | Feb | Mar | Apr | May | Jun*
Occupancy Rate (%) | 74 | 78 | 83 | 83 | 87 | 90
Collection Rate (%) | 88 | 90 | 91 | 92 | 94 | 95
Monthly Overview
Revenue, occupancy, bookings at a glance
Floor Occupancy
Which floors and units are vacant today
Finance Summary
Invoices, collections, overdue balances
Payroll Report
Monthly payslips and cost per department
Peak Demand Analysis
Busiest times for conference rooms
Scheduled Email Reports
The platform automatically emails a PDF summary to management every month — no login required.
87%
Occupancy
$144.7K
Q2 Revenue
214
Q2 Bookings
94%
Collection Rate
Haleelo Tower — Platform Implementation Plan | Confidential
9

## Slide 10
03 TIMELINE
Implementation Timeline
6-week phased delivery — from design to go-live
Week 1–2
Foundation
& Design
Wireframes approved
Design system finalised
Database schema designed
Dev environment set up
Week 3
Core
Platform
Admin dashboard live
Booking calendar working
Tenant portal built
Finance module (invoices)
Week 4
Advanced
Modules
Payroll module complete
Reporting dashboards
Public website live
Payment integrations
Week 5
Integration
& Testing
Email / WhatsApp alerts
Full user testing (UAT)
Bug fixes & polish
Staff training sessions
Week 6
Go-Live
Platform launched
All users onboarded
Data migration done
Post-launch support begins
Haleelo Tower — Platform Implementation Plan | Confidential
10

## Slide 11
Recommended Technology Stack
Modern, proven tools — easy to maintain, scalable as you grow
04 TECHNOLOGY
User Interface
(What you see)
Next.js — Fast, SEO-friendly web framework
Tailwind CSS — Consistent, professional styling
Vercel — One-click hosting and deployment
Business Logic
(How it works)
Node.js — Server that processes all requests
PostgreSQL — Reliable, structured database
Redis — Fast caching for calendars and availability
Integrations
(Connected services)
Zaad & Edahab — Local mobile payment processing
WhatsApp Business API — Payslip & notification delivery
SendGrid — Automated invoice and confirmation emails
Security &
Infrastructure
HTTPS encryption on all pages and data in transit
Role-based access — each user sees only what they need
Daily automated backups — your data is always safe
Haleelo Tower — Platform Implementation Plan | Confidential
11

## Slide 12
Benefits & Return on Investment
What changes — and what you gain — on day one of go-live
05 BENEFITS
Area
Before — Today
After — With the Platform
Bookings
Phone calls, manual calendar, WhatsApp confirmations
Online booking, auto confirmation, zero double-bookings
Invoicing
Manual Word/Excel invoices, emailed as attachments
Auto-generated PDFs, payment tracking, overdue alerts
Reporting
Spreadsheet compiled once per month, prone to errors
Live dashboard, scheduled PDF reports, trend charts
Payroll
Manual calculation, paper payslips or verbal notice
Auto calculation, digital payslips via WhatsApp/email
Tenant Comms
Ad-hoc WhatsApp messages and phone calls
In-platform announcements, documents, and request tracking
Zero
Manual
spreadsheets
100%
Transactions
tracked digitally
< 5 min
To generate any
report
None
Double-bookings
after launch
Haleelo Tower — Platform Implementation Plan | Confidential
12

## Slide 13
06 NEXT STEPS
What Happens Next?
Four simple steps from approval to a live platform
1
Approve
the Plan
Review this document, confirm the scope and timeline, and give the green light.
Sign-off from building owners
2
Design
Sign-off
Review the 7 prototype screens already built. Confirm the look and feel before build starts.
Review 7 prototype screens
3
Development
Sprint
The team builds all 7 modules in 6 weeks. Weekly demos keep you in full control.
Weekly progress check-ins
4
Launch
& Train
Go live with full staff training. Every user gets a walkthrough of their portal.
Training session for all staff
Haleelo Tower — Platform Implementation Plan | Confidential
13

## Slide 14
Thank You.
Let's build something great for Haleelo Tower.
Questions? Let's discuss.
Full implementation plan available as a Word document
7 interactive prototype screens ready to review now
Development can begin as soon as this plan is approved
Haleelo Tower · Platform Implementation Plan · v1.1 · May 2026 · Confidential